# Cyberion Tech Innovations

Master research report: industrial AI, B2B SaaS, automation and IoT for printing, packaging, plastics and polymers (India-first)

19 October 2026

# Contents

- About this report

  - The answer in five lines

  - How to read the evidence

  - Known limitations of this research

  - Re-running the models (repository files)

- Part 1: Executive decision brief (Deliverable A) and pain-point database (Deliverable B)

  - Deliverable A: Executive decision brief

  - Stage 1 summary: industry research findings, evidence gaps, decisions

  - Deliverable B: Industry pain-point database (47 distinct entries; FX8 is a cross-reference)

- Part 2: Opportunity mapping, ranking (Deliverable C) and top-five business cases (Deliverable D)

  - Stage 2: Technology-to-problem matrix

  - Stage 3: Commercial evaluation summary

  - Deliverable C: Opportunity ranking (top 15, transparent weighted scoring)

  - Deliverable D: Top-five business cases

- Part 3: ESP32 / IIoT product catalogue (Deliverable E), PackQuote expansion (Deliverable F), shared platform, data strategy, security and regulation

  - Stage 4: Technical evaluation summary

  - Deliverable E: IIoT product catalogue

  - Deliverable F: PackQuote expansion strategy

  - §15: Shared technology platform (recommended stack for a small team)

  - §16: Data strategy and defensibility

  - §17: Security, reliability and regulatory register

- Part 4: Competitive landscape (Deliverable G) and customer validation toolkit (Deliverable H)

  - Deliverable G: Competitive landscape

  - Deliverable H: Customer validation toolkit

- Part 5: Pricing (§11), financial model (Deliverable I), engineering roadmap (Deliverable J), go-to-market (Deliverable K), international (§18), 3–5-year strategy (Deliverable L)

  - Stage 5–6 summary: business design

  - §11: Pricing strategy

  - Deliverable I: Financial model

  - Deliverable J: Engineering roadmap

  - Deliverable K: Go-to-market plan for India

  - §18: International expansion

  - Deliverable L: 3–5-year company strategy (conditional)

- Part 6: First 90 days (Deliverable M), founder decision register (Deliverable N) and final recommendation

  - Stage 7 summary: execution planning

  - Deliverable M: First 90 days, week by week

  - Deliverable N: Founder decision register

  - Final recommendation (falsifiable)

- Appendix: Source register

  - Stated from prior knowledge, not re-verified in this session

# About this report

Research date: 19 October 2026. Prepared as a decision document; no implementation code is included except the transparent financial and scoring models.

## The answer in five lines

- Build first: PackQuote Margin Control. It re-prices every quote and price list when kraft prices move, and compares quoted against actual job profit using a 30-second mobile job close. It is software only.

- Sell first to: Indian corrugated box makers (₹5–150 cr turnover) in one cluster. Kraft is ~90% of input cost against ~5% margins, and mills revise prices abruptly (S1, S4, S5).

- Price: ₹3,500 / ₹8,000 / ₹25,000+ per month plus onboarding. The entry point is a paid ₹25,000 Margin Audit that measures the customer’s own margin leak.

- Second product: Cyberion Pulse, a non-invasive ESP32-S3 retrofit node (CT clamps, isolated pulse input, Modbus to certified meters). It feeds machine hours, kWh and counts into job costing. Build it after 15 paying accounts or 3 paid Pulse pilots, and use it to enter plastics.

- Do not build now: generic OEE dashboards, vibration predictive maintenance, vision inspection, LLM copilots, any control functions, or EU/Latvia expansion.

## How to read the evidence

- [F] verified fact from a cited source.

- [D] documented customer problem.

- [I] commercial or engineering inference.

- [H] unvalidated hypothesis.

- [PK] prior knowledge not re-verified in this session.

Sources marked “(extract)” in SOURCES.md were read through search extracts because the page could not be opened from the research environment. Verify them before quoting externally.

## Known limitations of this research

- PackQuote: its code, customers and pricing were not available, so roadmap timings assume a reusable costing engine (decision N1).

- No interviews were conducted. No customer quotes, pilots or partnerships are claimed anywhere in this report.

- Published market sizes conflict by up to 5× (corrugated ₹18,000–50,000 cr; flexible packaging USD 4.6–20 bn). The report therefore uses bottom-up estimates.

- No Indian competitor subscription prices were found for packaging ERPs or monitoring. All Cyberion prices are hypotheses to test.

- Hardware BOM figures are indicative October 2026 ranges. Only one component price (Selec meter) was retrieved from listings.

- Regulatory points marked [PK] need primary-text verification: EU RED delegated act dates, CERT-In directions, CEA safety regulations, BIS CRS scope and MTCTE scope for the specific device.

## Re-running the models (repository files)

cd research/cyberion/model
python3 financial_model.py   # edit ASSUMPTIONS / NEW_ACCTS / COMMON first
python3 scoring.py           # edit WEIGHTS / SCORES first

# Part 1: Executive decision brief (Deliverable A) and pain-point database (Deliverable B)

Evidence labels used throughout:

- [F] Verified fact from a cited source.

- [D] Documented customer problem: case study, association statement, operator forum or vendor-documented demand.

- [I] Commercial or engineering inference, reasoned from evidence.

- [H] Unvalidated hypothesis that needs interviews or a pilot.

- [PK] Prior knowledge not re-verified in this session.

Source IDs (S1…S62) resolve in SOURCES.md.

## Deliverable A: Executive decision brief

### The decision in one paragraph

Cyberion’s first commercial product should be PackQuote Margin Control, a software-only upgrade of PackQuote. It does two jobs:

- It re-prices every open quote and price list automatically when kraft-paper prices move.

- It compares quoted against actual material cost and job profit, using reel issues, dispatch weights and a 30-second mobile job-close entry.

The first customers should be Indian corrugated-box manufacturers: automatic plants and the larger semi-automatic plants, roughly ₹5–150 crore turnover. Flexible-packaging converters come second, on the same engine.

The indicative price is ₹3,500 / ₹8,000 / ₹25,000+ per month (Starter / Growth / Multi-plant, excluding GST), plus a paid onboarding fee.

Hardware waits. A retrofit monitoring device, Cyberion Pulse, is the second product. It is built only after about 15 paying Margin Control accounts exist, and only if those customers ask for automatic runtime and energy actuals. Its first use is to feed real machine hours and kWh into job costing, not to compete head-on in generic OEE dashboards.

### Most attractive market opportunity

Corrugated packaging. Margin is decided at the quoting desk, and the industry is fragmented, price-squeezed and under-digitised.

- Many reachable buyers [F]. ICCMA’s 2026 statement counts about 300 automatic and 12,000+ semi-automatic units. They produce ~5.2 Mt/yr and employ more than 6 lakh workers (S1). Earlier ICCMA figures said ~500 automatic and ~10,000 semi-automatic plants (S2).

- Market-size figures conflict. They range from ₹18,000 cr (S1) to ₹50,000 cr (S3). This report does not rely on any of them; Part 5 sizes the market bottom-up.

- Margin is extremely sensitive to the dominant input [D].

  - Kraft paper is reported at about 90% of input cost, with margins around 5% (S4).

  - Mills announce price rises at the last moment, while box makers have already committed prices to buyers (S4).

  - In 2017, four kraft price revisions raised prices 22–29% in under three months (S5).

  - In July 2026 the association again describes the industry as in distress over kraft prices and supply (S1).

### Strongest customer pain point

Quotes and price lists go stale faster than SMEs can re-cost them, and nobody knows which jobs lost money until the year-end books.

The mechanism [I]:

- A box price is driven almost entirely by board weight per box: sheet area × the GSM of each liner and flute × flute take-up factor, plus wastage.

- That weight is then multiplied by kraft ₹/kg for each BF/GSM grade.

- Costing usually lives in an owner’s or estimator’s spreadsheet (S52, S33). Re-pricing 200–2,000 active SKUs after a mill revision is slow, so it is done late or partially.

- Meanwhile, actual consumption differs from the quoted assumptions: deckle trim, board rejection, extra wastage on short runs. Without job-level actuals, the error is never fed back into the next quote.

How big is it? [I] Take a ₹20 cr plant with material at ~70% of revenue. A 1 percentage-point systematic under-estimate of material cost equals about ₹14 lakh a year. At ~5% margin (S4) that is ~14% of annual profit. This is a worked example built on stated assumptions, not a measured result. Validating its real size is the first job of customer discovery.

### Why customers should buy

What the customer gets:

- Recovered margin. Faster re-pricing after kraft revisions; fewer loss-making repeat jobs. This is the primary value.

- Fewer quoting errors and faster quotes. A vendor case study reports 54% fewer job-costing errors after moving off handwritten job sheets and Excel. It is directional evidence only (S33).

- Lower dependence on one estimator. Costing rules live in a system rather than in one person’s head (S52).

Why Cyberion can win this:

- Software only. No machine access, no electrical work, no warranty risk. It can be live in days and sold to the owner, who is both the person feeling the pain and the budget holder.

- Competitors exist, but they are either too heavy or too thin.

  - Corrugation ERPs such as Samadhan (S24) and Dataman, and imported ERPs such as Rogler (S27), are full ERPs that need heavy implementation.

  - Offline calculators such as Disha Swarajsoft (~₹5,000, S25) and Excel do no actual-cost feedback and no supplier-price linkage.

- The wedge is the middle ground: a focused margin tool that integrates with Tally rather than replacing the ERP [I].

### Expected development difficulty

- Low to medium technically: a deterministic costing engine, a price-index service, mobile job-close, Tally import/export, and reports.

- Hard on the shop floor: getting actual data captured consistently. Job close-out must take less than 30 seconds per job and be done by someone who already handles dispatch.

- Estimated MVP: 8–12 weeks for a founder plus one engineer on top of the existing PackQuote code base [I]. This must be confirmed against the actual PackQuote architecture, which this research could not inspect.

### Proposed business model

- Annual SaaS subscription in three tiers, billed annually in advance.

- Paid onboarding: ₹15k / ₹40k / ₹1.5L+.

- Paid “Margin Audit” pilot at ₹25,000, credited against the first year.

- Optional add-ons later: Tally/ERP connectors, multi-plant, and the Pulse hardware plus monitoring subscription.

- No free custom development. Custom work is priced from a published rate card.

### Main commercial risks

- Willingness to pay. Price-squeezed SMEs that already have a ₹5,000 calculator or Excel (S25) may not pay ₹40k–1L a year.

- Data discipline. If actuals are not recorded, the product degrades into “just another calculator” and churns.

Both are testable within 90 days with paid audits; see Part 6.

### The next action

Within 6 weeks, in one cluster reachable for day trips from the founder’s base:

- Run 25 structured interviews and 10 factory walk-throughs with corrugated plant owners.

- Sell 5 paid Margin Audits (₹25,000 each). Each audit reconstructs quoted vs actual material cost for 50–100 recent jobs from the customer’s own quotes, kraft purchase invoices and dispatch records.

- Go if at least 3 audits show a material-cost gap of ≥1% of revenue and at least 3 customers commit to an annual subscription.

- Stop or pivot if fewer than 2 audits show a gap worth ≥5× the subscription price.

### What NOT to build now

- Generic OEE dashboards: crowded with Guidewheel, Amper, LEANworx, Sochiot and many integrators (S16–S22).

- Camera-based defect inspection: capital- and integration-heavy, with OEM competition.

- Vibration-based predictive maintenance: well-funded incumbents such as Infinite Uptime (S23); hard to prove ROI on SME machines.

- LLM “factory copilots”: no defined buyer or measurable outcome yet.

- Closed-loop control of any kind.

- EU/Latvia expansion: before domestic product–market fit.

## Stage 1 summary: industry research findings, evidence gaps, decisions

Findings

- Corrugated: the most quantified pain is input-price volatility against thin margins (S1, S4, S5). Indian vendors already sell corrugation ERPs with reel tracking, deckle optimisation and actual-cost quoting (S24). That shows the problem is real and that buyers pay for it at some price point.

- Flexible packaging and labels: costing is more complex (multi-layer laminates, cylinders and plates, makeready waste) and makeready waste is strongly run-length dependent (S35, S56, S59). Specialist MIS exists internationally, such as Label Traxx and Cerm (S29, S61), and in India (Samadhan, ParamERP: S24, S26). Evidence of Indian SME adoption is thin.

- Plastics: energy is a material cost line. It is reported at 6–8% of turnover, “in the same order as profit” (S13), with ~30% discretionary in unmanaged plants (S12). Machine type drives specific energy: all-electric machines use 0.16 vs hydraulic 0.61 kWh/kg in one field study (S11); 12.6 vs 19.0 MJ/kg in another (S10). Treat single benchmark numbers with caution (S14).

- Monitoring market: retrofit current-sensing monitoring works technically and is commercialised. Western pricing is $75–125/machine/month (S16–S19). Indian players are present at much lower price points (S20–S22). The market is crowded and price-competitive.

- Market-size data is unreliable: published flexible-packaging market sizes differ 4–5× (S8 vs S9), and corrugated ₹18,000–50,000 cr (S1, S3). Sizing must be bottom-up.

Evidence gaps that only fieldwork can close

- Actual quote-vs-actual material variance in Indian corrugated plants.

- Current subscription prices of Samadhan, Dataman and other Indian ERPs.

- Share of plants using Tally plus Excel versus an ERP.

- Willingness to pay for a margin tool.

- How PackQuote is used today, by whom, and at what price. This is not available to this research and is the single biggest unknown.

Decisions that follow

- Focus the first product on software and on the quote desk.

- Use hardware as a later accelerator for actual costs.

- Run paid audits to quantify the gap before building.

## Deliverable B: Industry pain-point database (47 distinct entries; FX8 is a cross-reference)

The database is split into two linked tables (B1 problem and B2 solution) so it stays readable. Rows join on the ID.

- Frequency/Severity: Hi / Med / Lo.

- Difficulty: implementation difficulty for Cyberion: L / M / H.

- Evidence strength: strong (independent and corroborated) / moderate (single credible source or vendor-documented demand) / weak (inference from mechanism).

Segment codes:

- CB: corrugated boxes

- FX: flexible packaging

- LB: labels

- CP: commercial and folding-carton print

- PK: cross-packaging

- IM: injection moulding

- EX: extrusion (film/sheet/pipe)

- BM: blow moulding

- TF: thermoforming

- UT: utilities

- BX: business/compliance

Honesty note. Rows with evidence “weak” are included because the manufacturing mechanism is well understood. Their economic size in Indian SMEs is unverified. Rows that research could not support (for example vision-based colour control for SMEs) were folded into broader rows rather than padded.

### B1: Problem side

| ID | Segment / workflow | Root cause (mechanism) | Typical workaround | Financial / operational impact | Freq / Sev | Affected stakeholders → buyer (budget owner) |
| --- | --- | --- | --- | --- | --- | --- |
| CB1 | CB / quotation re-pricing after kraft revisions | Kraft ≈ 90% of input cost; mills revise prices abruptly; box prices already committed (S4, S5, S1) | Owner re-prices top customers by hand in Excel; others lag | Margin erosion on every order until re-priced; at ~5% margin a few % kraft move wipes profit [D] | Hi / Hi | Owner, sales, estimator → Owner/MD |
| CB2 | CB / box costing from spec (ply, GSM, BF, flute, deckle) | Many parameters; flute take-up and wastage assumptions vary by estimator (S52) | Personal spreadsheets; rule-of-thumb wastage % | Inconsistent prices; loss on complex boxes; slow RFQ turnaround [D] | Hi / Med | Estimator, sales → Owner |
| CB3 | CB / quote-vs-actual job profitability | No job-level capture of board actually consumed, rejects and extra trim (S33) | Year-end P&L only; gut feel | Loss-making repeat jobs go unnoticed [D] | Hi / Hi | Owner, accounts → Owner |
| CB4 | CB / corrugator deckle and trim planning | Reel widths don’t match combined order widths; manual combination (S24 offers deckle optimisation) | Planner experience | Trim waste on every run; directly material cost [D] | Hi / Med | Planner, production manager → Owner |
| CB5 | CB / reel inventory and consumption | Reels issued without weight/ID tracking; partial reels lost (S24 sells reel-tracking) | Stock register | Stock-outs, double buying, untraceable waste [D] | Hi / Med | Stores, purchase → Owner |
| CB6 | CB / price escalation with buyers | Price lists to FMCG and industrial buyers are fixed for periods; no index clause (S4) | Ad-hoc negotiation after cost shock | Absorbed losses during volatile months [D] | Med / Hi | Owner, sales → Owner |
| CB7 | CB / automatic-plant corrugator downtime and changeover | Order changes, splice, glue and steam issues; small orders increase changes [I] | Shift log on paper | Lost capacity in plants that are capacity-constrained [I] | Hi / Med | Production manager → Plant head/Owner |
| CB8 | CB / semi-automatic plant labour productivity and counting | Manual feeding, stitching, counting; piece-rate disputes [I] | Supervisor tallies | Overtime, miscounts, dispatch shortages [H] | Hi / Med | Supervisor → Owner |
| CB9 | CB / board quality (moisture, warp, BCT/ECT failures) | Paper moisture variation, starch and steam conditions [I] | Lab tests on complaint | Rejections, customer claims [H] | Med / Med | QC, sales → Owner |
| CB10 | CB / boiler fuel and steam cost | Steam needed at corrugator; fuel-price exposure; poor condensate return [I] | Monthly bill review | Energy cost per tonne unknown by job [H] | Med / Med | Maintenance → Owner |
| FX1 | FX / laminate structure costing | Multiple layers (film GSM, ink coverage, adhesive coat weight, solvent), cylinder or plate charges [I]; vendor MIS models these (S24, S29) | Expert estimator’s spreadsheet | Mis-pricing of complex structures; slow quotes [D] | Hi / Hi | Estimator, sales → Owner/MD |
| FX2 | FX / rotogravure and flexo makeready waste | Registration and colour approval on every changeover; waste high relative to short runs (S35, S59) | Fixed waste % in quote | Material waste and press time; under-quoted short runs [D] | Hi / Hi | Press manager → Plant head |
| FX3 | FX / solvent consumption and recovery | Solvent-based inks and adhesives; evaporation, retention, recovery-plant efficiency [I] | Monthly purchase vs output | Cost and compliance exposure [H] | Hi / Med | Production, EHS → Plant head |
| FX4 | FX / lamination defects and curing WIP | Adhesive mixing ratio, coat weight, curing time; tunnelling and bond failures [I] | Re-lamination, hold stock | Rework, delayed dispatch [H] | Med / Med | QC → Plant head |
| FX5 | FX / colour matching and reprints | Ink mixing, substrate variation, viewing conditions [I] | Operator judgement, re-runs | Reprints; customer disputes [H] | Med / Med | Press, QC → Plant head |
| FX6 | FX / cylinder and plate inventory | Hundreds of cylinders; location, condition, re-chroming due [I] | Register, memory | Delays finding tooling; duplicate engraving cost [H] | Med / Lo | Pre-press → Plant head |
| FX7 | FX / slitting and roll-yield tracking | Edge trim, joins, roll weight not reconciled to order [I] | Dispatch weight only | Hidden yield loss [H] | Hi / Med | Production → Owner |
| FX8 | FX / film extrusion in-house (integrated converters) | See EX1–EX3 | — | — | — | — |
| LB1 | LB / short-run estimating and makeready share | Makeready dominates short runs; waste % non-linear with quantity (S35, S56) | Flat waste % | Under-priced short jobs [D] | Hi / Med | Estimator → Owner |
| LB2 | LB / digital-press click-charge averaging | Averaged click costs mis-price coverage-heavy jobs (S51) | Average rate card | Some jobs overcharged, others lose money [D] | Med / Med | Owner |
| LB3 | LB / die and tooling inventory | Many shapes; die wear [I] | Shelves and memory | Delays, duplicate dies [H] | Med / Lo | Pre-press → Owner |
| CP1 | CP / estimate inconsistency | Costing logic lives in estimators’ heads and spreadsheets (S52) | Senior estimator reviews | Inconsistent pricing; dependency on one person [D] | Hi / Med | Owner |
| CP2 | CP / offset and carton makeready time | Plate change, ink presetting, die-cut makeready (S57, S58, S59) | Experienced operators; new presses | 45 min to 3 h per makeready reported (S59) [D] | Hi / Hi | Press manager → Owner |
| PK1 | PK / production scheduling across shared machines | Many small orders, sequence-dependent setups; MIS vendors sell scheduling add-ons (S29) | Whiteboard, WhatsApp | Late deliveries, excess changeovers [D] | Hi / Med | Planner → Plant head |
| PK2 | PK / WIP and order-status visibility | Paper job cards; status known only on the floor (S28) | Phone calls to supervisor | Sales time lost; missed delivery dates [D] | Hi / Med | Sales, customer → Owner |
| PK3 | PK / Tally + Excel fragmentation | Accounting in Tally; costing, production and stock in separate sheets (S28) | Manual re-keying | Errors, delays, no single truth [D] | Hi / Med | Accounts, owner → Owner |
| PK4 | PK / unknown machine utilisation and OEE | No automatic data capture on legacy machines (S16, S22) | Shift reports | Capacity decisions made blind; secondary reports say OEE is often 45–50% (unverified) [I] | Hi / Med | Plant head → Owner |
| PK5 | PK / customer complaints and batch traceability | No link between dispatch batch, material lot and machine/shift [I] | Search paper records | Slow complaint resolution; liability exposure for food/pharma packs [H] | Med / Med | QC → Owner |
| PK6 | PK / RFQ and spec intake | RFQs arrive by email/WhatsApp/PDF drawings; manual transcription [I] | Retyping | Slow quotes; transcription errors [H] | Hi / Lo | Sales/estimator → Owner |
| IM1 | IM / cycle-time drift vs standard | Cooling dominates cycle; operators lengthen cycles to avoid defects; nobody compares actual to quoted cycle [I] | None; output shortfall noticed late | Hidden capacity loss and under-costed parts [I] | Hi / Hi | Production manager → Owner |
| IM2 | IM / unrecorded downtime and micro-stops | Mould problems, material starvation, operator absence; no automatic logging (S16, S22, S53) | Shift log | Lost hours never analysed [D] | Hi / Hi | Production, maintenance → Owner |
| IM3 | IM / energy per kg on hydraulic machines | Fixed-pump hydraulics draw power when idle; heater losses (S10, S11, S12) | Monthly utility bill | Energy ~6–8% of turnover (S13); ~30% discretionary (S12) [F/D] | Hi / Hi | Owner, maintenance → Owner |
| IM4 | IM / moisture and drying defects | Hygroscopic resins hydrolyse in the melt if wet; under- and over-drying both harm parts (S37, S55) | Fixed drying time; operator checks | Splay, brittleness, latent field failures [F] | Med / Hi | QC, production → Plant head |
| IM5 | IM / mould maintenance timing | PM by calendar or failure, not shot count [I] | Reactive repair | Unplanned mould breakdowns, flash, damage [H] | Med / Hi | Tool room → Plant head |
| IM6 | IM / process-setting knowledge loss | Proven settings live with experienced setters; older machines lack recipe export [I]; EUROMAP 77 targets this on new machines (S32) | Notebook of settings | Long re-setups, inconsistent quality [I] | Hi / Med | Setter, QC → Plant head |
| IM7 | IM / colour and material changeover purge | Purging between colours/resins; scheduling ignores sequence [I] | Purge compound, experience | Material and time waste [H] | Med / Med | Production → Plant head |
| IM8 | IM / regrind ratio and recycled content control | Regrind ratio affects properties; ratio not recorded [I] | Fixed mixing by eye | Quality variation; EPR claims unprovable [H] | Med / Med | QC → Owner |
| IM9 | IM / cooling water and chiller faults | Scale, low flow, chiller undersizing raise cycle time [I] | React when parts fail | Longer cycles, defects [H] | Med / Med | Maintenance → Plant head |
| EX1 | EX / blown-film thickness variation and giveaway | Die gap, melt temperature, air ring; lines run heavy to meet minimum gauge; auto-gauge control cuts variation 50–70% (S36) | Manual bolt adjustment; run heavier | Resin giveaway on every kg produced [D] | Hi / Hi | Production → Owner |
| EX2 | EX / start-up and changeover scrap | Temperature stabilisation, gauge and colour settling [I] | Experience | Scrap per changeover [H] | Hi / Med | Production → Plant head |
| EX3 | EX / extrusion energy and output tracking | Motor and heater load vs kg output not measured per job (S13) | Monthly bill / total output | Unknown cost per kg by product [I] | Hi / Med | Owner |
| BM1 | BM / wall thickness and weight variation | Parison programming, temperature; containers run heavy [I] | Weight checks | Resin giveaway [H] | Med / Med | Production → Owner |
| TF1 | TF / skeleton and trim waste | Sheet utilisation geometry; regrind loop [I] | Regrind | Material and energy loss [H] | Hi / Med | Production → Owner |
| UT1 | UT / compressed-air leaks and pressure | Leaks can waste 20–30% of compressor output in poorly maintained systems (S15) | Occasional leak walk | Electricity waste [F (DOE via secondary)] | Hi / Med | Maintenance → Owner |
| UT2 | UT / power factor, maximum demand and tariff penalties | Industrial tariffs vary by state, ~₹3.35–10/kWh, with demand charges (S47) | Capacitor bank, bill review | Avoidable penalties and demand charges [I] | Med / Med | Maintenance → Owner |
| BX1 | BX / resin and kraft price volatility in quotes | Commodity inputs; quotes not indexed (S4, S5, S50) | Periodic manual revision | Margin swings [D] | Hi / Hi | Owner |
| BX2 | BX / EPR and recycled-content compliance records | PWM rule amendments set recycled-content targets, certificates and reporting (S38) | Consultants and spreadsheets | Compliance cost; customer audits [F] | Med / Med | Owner, compliance → Owner (often brand-owner driven) |
| BX3 | BX / operator turnover and knowledge loss | Migrant and contract workforce; skills held by few [I] | Training on the job | Quality variation, slower changeovers [H] | Hi / Med | Plant head → Owner |

### B2: Solution side

| ID | Existing competing solutions | Why they may be inadequate (evidence-based where possible) | Proposed Cyberion solution | Data, sensors, integrations | Difficulty | Evidence strength (sources) | Most important assumption to validate |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CB1 | Excel; corrugation ERPs (Samadhan S24, Dataman); ₹5k calculators (S25) | ERPs need full implementation; calculators lack price feeds and bulk re-pricing [I] | Margin Control: kraft price book + bulk re-price + margin alerts | Supplier price lists/invoices; customer price lists; SKU specs | L | Moderate (S1, S4, S5) | Owners will re-price faster if shown margin impact per customer |
| CB2 | Same as CB1 | Logic not standardised across estimators (S52) | Deterministic box-costing engine with plant-specific take-up and waste tables | Plant flute factors, waste tables | L | Moderate (S52, S33) | PackQuote engine already covers ply, flute and BF math |
| CB3 | ERP job costing (S24); Zoho custom (S33) | Heavy setup; SMEs lack data discipline [I] | Quote-vs-actual: reel issue + dispatch weight + mobile job close | Reel issue slips, dispatch challans, Tally sales | M | Moderate (S33) | Someone already recording dispatch can close jobs in <30 s |
| CB4 | ERP deckle optimisers (S24); planners | Built into heavy ERPs [I] | Deckle-combination suggestion (heuristic/ILP), later | Order widths, reel stock | M | Moderate (S24) | Trim waste is significant in semi-auto plants |
| CB5 | ERP stores modules | Same | Reel register with QR labels, inside Margin Control | QR labels, weighing scale entry | L | Moderate (S24) | Stores staff will scan reels |
| CB6 | Contracts negotiated by owners | No data to justify revisions [I] | Price-escalation report per customer (cost index vs price) | Kraft index, customer price list | L | Moderate (S4) | Buyers accept index-linked revisions with evidence |
| CB7 | OEM controls, MES, monitoring vendors (S16–S22) | Cost and setup; generic dashboards [I] | Pulse node on corrugator (later) | CT clamps, run signal | M | Weak | Automatic plants want job-linked downtime |
| CB8 | Manual | — | Count capture via Pulse digital input (later) | Photo-eye / count pulse | M | Weak | Counting accuracy matters enough to pay |
| CB9 | Lab testers | — | Out of scope (lab equipment market) | — | — | Weak | — |
| CB10 | Energy auditors | — | Pulse energy channel for boiler auxiliaries (later) | Modbus meter | M | Weak | — |
| FX1 | Samadhan, ParamERP (S24, S26), Label Traxx (S29) | Imported MIS expensive; Indian ERPs heavy [I] | Margin Control – Flexibles: laminate structure costing | Layer library, coat weights, cylinder costs | M | Moderate (S24, S29) | Converters will share real coat weights and waste tables |
| FX2 | OEM automation (S57, S58); MIS waste tables (S56) | Doesn’t feed actual waste back into quotes [I] | Actual makeready-waste capture per job → waste curve by run length | Job close: input/output kg, metres | M | Moderate (S35, S59) | Operators record input and output weights |
| FX3 | Solvent recovery OEMs | — | Solvent-per-job tracking in Margin Control (later) | Solvent issue log | L | Weak | Solvent is a top-3 cost converters care about |
| FX4 | QC registers | — | Hold/curing WIP board in WIP tracker | Job status | L | Weak | — |
| FX5 | Spectrophotometer and ink-kitchen vendors | Specialised hardware market [I] | Out of scope; partner | — | — | Weak | — |
| FX6 | Spreadsheets | — | Tooling register (QR) in WIP module | QR labels | L | Weak | — |
| FX7 | ERP | — | Roll-yield reconciliation in quote-vs-actual | Slitting output weights | L | Weak | — |
| LB1 | Label Traxx, Cerm (S29, S61) | Priced for Western converters [I] | Run-length-aware waste curves in costing | Job actuals | L | Moderate (S35, S56) | Indian label converters use structured costing |
| LB2 | Vendor calculators (S51) | Generic [I] | Coverage-aware digital costing | Artwork coverage % | M | Moderate (S51) | — |
| LB3 | Spreadsheets | — | Tooling register | QR | L | Weak | — |
| CP1 | Print MIS (SolPrint, Rogler, Speedpeq: S26, S27) | Heavy, generic [I] | Same engine as CB2/FX1 (not a priority segment) | — | L | Moderate (S52) | — |
| CP2 | OEM press automation | Capex [I] | Makeready time capture (Pulse) | Run signal | M | Moderate (S57, S59) | — |
| PK1 | MIS schedulers (S29) | Complex; data-hungry [I] | Simple visual scheduler after WIP tracking exists | Job routes, machine calendar | M–H | Moderate (S29) | Plants will keep the schedule up to date |
| PK2 | ERP; WhatsApp | ERP heavy; WhatsApp unstructured [I] | Mobile job-ticket / WIP tracker (QR job cards) | QR job cards, phone | L | Moderate (S28) | Supervisors scan at stage changes |
| PK3 | Tally add-ons, ERPs | — | Tally connector (import masters and sales vouchers; export) | Tally XML/ODBC [PK] | M | Moderate (S28) | Customers allow Tally access |
| PK4 | Guidewheel, Amper, LEANworx, Sochiot, Pearl (S16–S22) | Crowded; Western pricing too high for SMEs; Indian offers fragmented [I] | Cyberion Pulse (second product), positioned on job costing | CT clamps, DI, Modbus | M | Moderate (S16–S22) | Job-linked runtime is valued above OEE dashboards |
| PK5 | ERP batch modules | — | Batch ↔ job ↔ material-lot link in WIP tracker | QR, lot numbers | M | Weak | Food/pharma packaging buyers demand traceability |
| PK6 | Generic OCR | — | Document AI for RFQ/spec extraction into quote draft (human approves) | Email/PDF/WhatsApp images | M | Weak | Intake volume justifies it |
| IM1 | MES (Mattec $399/mo listing S30; TIG S31), monitoring vendors | Cost and complexity for small moulders [I] | Pulse cycle counting + standard-cycle comparison → cost per part | Cycle pulse (mould-open signal) or CT signature | M | Moderate (S16, S30) | Clean cycle signal obtainable without opening the control panel |
| IM2 | Same | Same | Pulse runtime + operator reason codes (tablet/phone) | CT clamp; reason-code UI | M | Moderate (S16, S22) | Operators enter reason codes |
| IM3 | Energy meters + consultants; BEE-style audits | One-off audits do not sustain savings [I] | Pulse energy channel → kWh/kg by machine and job | Modbus meter (e.g. Selec MFM383A-C, S45) | M | Strong-moderate (S10–S14) | Monthly kWh/kg reporting changes behaviour or capex decisions |
| IM4 | Dryer OEM controls | Older dryers lack logging [I] | Dryer-condition logger (dew point/temperature) – later | Dew-point sensor (expensive), temperature | M–H | Moderate (S37, S55) | Moulders of hygroscopic resins will pay for logging |
| IM5 | CMMS tools | Not fed by shot counts [I] | Shot-count-driven PM tickets from Pulse | Cycle count | L | Weak | — |
| IM6 | EUROMAP 63/77 on newer machines (S32) | Legacy machines lack interfaces [I] | Setting-sheet library (photo + structured fields) | Operator entry; later EUROMAP | L–M | Weak | Plants value a settings library |
| IM7 | Purge compounds | — | Sequence-aware scheduling (later) | Job colours | M | Weak | — |
| IM8 | Manual | — | Regrind ratio entry in job close | Operator entry | L | Weak | — |
| IM9 | Chiller OEM controls | — | Water temperature/flow channel on Pulse (later) | RTD/flow sensor | M | Weak | — |
| EX1 | Auto-gauge OEMs: Addex, TSM, Nordson (S36) | Capex-heavy for small lines [I] | Roll-weight-based giveaway report (target vs actual g/m²) | Roll weights, metres, width | L | Moderate (S36) | Lines run measurably heavy and owners know it |
| EX2 | Experience | — | Start-up scrap capture in job close | Scrap weight | L | Weak | — |
| EX3 | Energy meters | — | Pulse kWh/kg per line | Modbus meter, output kg | M | Moderate (S13) | — |
| BM1 | Parison controllers | — | Weight-giveaway report | Weigh-scale entry | L | Weak | — |
| TF1 | — | — | Sheet-utilisation analytics (later) | — | M | Weak | — |
| UT1 | Ultrasonic leak surveys | Periodic, not continuous [I] | Pulse pressure + compressor kW channel (later) | Pressure transmitter 4–20 mA, CT | M | Moderate (S15) | Savings visible within 60 days |
| UT2 | Capacitor vendors, meters | — | Demand/PF alerting via Modbus meter | Modbus meter | L | Weak | — |
| BX1 | Market price newsletters | Not linked to quotes [I] | Price index service inside Margin Control | Supplier quotes, invoices | L | Moderate (S4, S5, S50) | Price data can be maintained per region |
| BX2 | EPR consultants | Fragmented [I] | Recycled-content and batch records export (later) | Material lots | M | Moderate (S38) | Brand owners push converters for proof |
| BX3 | — | — | Settings library + SOP knowledge base (RAG) much later | Documents | M | Weak | — |

Database limitation. Only about 20 of the 47 rows have moderate or better external evidence. The rest rest on established manufacturing mechanisms but have no Indian cost data. That imbalance is itself a finding: the costing-and-margin rows are where public evidence is densest, which is one reason they rank first.

# Part 2: Opportunity mapping, ranking (Deliverable C) and top-five business cases (Deliverable D)

Evidence labels [F] [D] [I] [H] [PK] and source IDs (S#) are as defined in SOURCES.md.

## Stage 2: Technology-to-problem matrix

Key:

- ● best primary technology

- ◐ useful supporting role

- ○ adds complexity without clear value now

- blank = not relevant

| Problem cluster (pain-point IDs) | Deterministic software / workflow | Rules + statistics | Classical ML | LLM / RAG / document AI | Non-invasive IoT (CT, pulse, Modbus) | PLC/OEM interface (EUROMAP, OPC UA) | Machine vision | Benefit | Build cost | Integration difficulty | Time to pilot | Commercial potential |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Quote costing and re-pricing (CB1, CB2, CB6, FX1, LB1, LB2, CP1, BX1) | ● | ◐ alerts | ○ | ◐ explain margins, draft emails |  |  |  | High | Low | Low | 2–6 wk | High |
| Quote-vs-actual job profitability (CB3, CB5, FX2, FX7, EX1, EX2) | ● | ◐ variance thresholds | ◐ later: waste-curve fitting | ○ | ◐ auto actuals (Pulse) | ◐ |  | High | Low–Med | Med (shop-floor capture) | 6–10 wk | High |
| WIP, job tickets, dispatch (PK2, PK5, FX4, FX6) | ● | ◐ delay alerts |  | ◐ natural-language status query, later | ◐ |  |  | Med | Low | Low | 4–8 wk | Med |
| Scheduling (PK1, CB4, IM7) | ● heuristics / ILP | ◐ | ○ | ○ | ◐ |  |  | Med–High | Med–High | Med | 3–6 mo | Med |
| Runtime, downtime, cycle (PK4, IM1, IM2, CB7, CP2) | ◐ reason codes | ● state detection by thresholds | ◐ anomaly detection, later | ○ | ● | ◐ newer machines |  | Med–High | Med | Med (electrical access) | 2–4 mo | Med (crowded) |
| Energy per kg, utilities (IM3, EX3, UT1, UT2, CB10) | ◐ | ● normalisation, baselines | ◐ forecasting, later | ○ | ● certified meters over Modbus |  |  | Med–High | Med | Med | 2–4 mo | Med |
| Process parameters and quality (IM4, IM6, IM8, IM9, CB9) | ◐ settings library | ◐ SPC | ◐ | ◐ SOP search (RAG) | ◐ | ● |  | Med | Med–High | High | 4–9 mo | Low–Med |
| Print defect inspection (FX5, CP) |  |  | ● |  |  |  | ● | High for large plants | High | High | 6–12 mo | Low for Cyberion |
| RFQ/PO/spec intake (PK6) | ◐ |  |  | ● extraction with human approval |  |  |  | Low–Med | Low–Med | Low | 4–6 wk | Low–Med |
| Compliance records (BX2) | ● | ◐ |  | ◐ document parsing |  |  |  | Low–Med | Low | Low | 4–8 wk | Low–Med |

Where to combine technologies, and where not to:

- Combine: quote-vs-actual with Pulse runtime and kWh. Machine hours and energy are the two actual-cost inputs SMEs cannot capture by hand. Here hardware creates data that makes the software more valuable, which is the defensible hardware–software loop. It needs a job context: the active job is set by a QR scan at the machine or by the planner’s schedule.

- Do not combine (yet):

  - LLMs with costing arithmetic. Costs must be deterministic and auditable.

  - ML anomaly detection with first-generation monitoring. Simple thresholds on current draw detect run, idle and stop reliably (S16); ML can come after a fleet of labelled data exists.

  - Vision with anything, until the core business pays its way.

### Where plain software beats AI

| Task | Use | Why not AI |
| --- | --- | --- |
| Box/laminate costing | Formula engine + plant tables | Exact, auditable, explainable; customers must trust every rupee |
| Re-pricing after price change | Bulk recalculation + rules | Deterministic; an LLM adds risk without benefit |
| Margin alerts | Threshold rules | Owners understand “margin < 8%” |
| Run/idle/stop detection | Current thresholds with hysteresis, learned per machine from one shift (S16) | Works with no training data |
| Approval workflows | Workflow engine | — |
| Tally integration | Connector | — |

### AI use-case specifications (only where AI earns its place)

| Use case | Input data | Output / decision supported | Model | Better alternative? | Training data / quality | Inference cost / latency | Failure modes, confidence | Human approval | Expected value | Deployment |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RFQ / spec extraction (PK6) | PDF drawings, emails, WhatsApp photos of specs | Pre-filled quote draft: dimensions, ply, print colours, quantity | Vision-capable LLM or OCR + LLM structured extraction to a JSON schema | Rules fail on unstructured text; this is a genuine LLM fit | Zero-shot first; build an evaluation set of 200 real RFQs per segment (with consent) | ~₹1–5 per document at current API prices [I]; seconds | Wrong dimension or unit (mm vs inch) → wrong price. Show the source snippet next to each field; confidence per field | Always: the estimator confirms every field | Minutes saved per RFQ; faster turnaround | Cloud API; redact customer names if required |
| Margin explanation and negotiation brief (CB1, CB6) | Deterministic costing outputs, price history | Plain-language “why this SKU’s margin fell and what price restores 12%”, plus a draft revision email | LLM with numbers passed in, never computed by it | A template works for v1; use LLM for v2 polish | None; prompt plus evaluation set | Low | Hallucinated numbers. Mitigation: the LLM may only reference numbers supplied in a structured context; output is checked by regex against the source values | Owner sends | Faster, better-argued price revisions | Cloud |
| Waste-curve learning (FX2, LB1, CB3) | Job actuals: run length, colours, substrate, waste kg | Predicted makeready and run waste per job for quoting | Regularised regression / gradient boosting per plant; start with a parametric curve (fixed + variable waste) | A parametric fit is enough until roughly 300+ jobs | Plant’s own job history; needs ~100–300 closed jobs | Negligible | Overfitting on small samples. Show the confidence band; fall back to the plant default | Estimator accepts suggested waste % | Better short-run pricing | Cloud |
| Runtime anomaly and maintenance hints (IM2, IM9, UT1) | Current waveforms, cycle times, energy | “Cycle time up 12% since Tuesday on M7”; “compressor loading at night = leaks” | Statistical baselines first (EWMA, control charts); ML later | Statistics first | Fleet data with labels from maintenance tickets | Edge or cloud, low | False alarms erode trust. Rate-limit alerts; require 2 confirmations | Maintenance acknowledges | Earlier fault detection | Cloud; edge for buffering |
| Knowledge assistant over SOPs and settings (BX3, IM6) | Customer’s SOPs, setting sheets, troubleshooting logs | Answers with citations to the customer’s own documents | RAG with per-tenant index | Search may suffice | Customer documents only, never pooled | Low | Unsafe advice on process limits. Answers are restricted to cited text; no process-limit recommendations | Yes | Training time; less dependency on experts | Cloud or private |
| Demand / price forecasting (BX1) | Kraft/resin price history, orders | Buy-ahead suggestions | Time-series models | Usually poor signal; not recommended at first | Long, clean history needed | — | Forecast error mistaken for fact | Yes | Unproven | — |

### Automation: monitoring vs decision support vs control

| Level | Definition | Cyberion position |
| --- | --- | --- |
| 1. Monitoring | Read-only sensing, outside the machine’s control circuit (CT clamps on insulated conductors, separate meters, isolated pulse pick-up) | Yes, from Pulse v1 |
| 2. Decision support | Alerts, reports, recommendations a human acts on | Yes |
| 3. Supervisory integration | Reading recipes and setpoints through OEM interfaces (EUROMAP 63/77, OPC UA, Modbus TCP); EUROMAP 77 itself excludes control and safety functions (S32) | Later, read-only, with OEM/customer agreement |
| 4. Supervisory control | Writing setpoints or schedules to machines | Not without qualified controls engineering, OEM agreement and a documented risk assessment |
| 5. Safety functions | E-stops, interlocks, guarding | Never in Cyberion devices. These belong to certified safety controllers and PLCs |

## Stage 3: Commercial evaluation summary

- Evidence of willingness to pay. Indian vendors sell corrugation and flexible MIS/ERP with costing, wastage and deckle modules (S24, S26, S27). Even ₹5,000 offline costing software sells (S25). Machine monitoring has paying customers globally (S16–S19) and many Indian sellers (S20–S22).

  - Gap: no public evidence of what Indian SMEs pay per month for software of this type. This is the top validation item.

- Buyer. In SMEs, the owner/MD both feels the margin pain and holds the budget. Plant heads and production managers evaluate monitoring; accounts staff can block if Tally workflows change.

- Competition.

  - Costing and ERP: medium intensity, with strong incumbents for full ERP but a gap for a focused margin tool [I].

  - Monitoring: high intensity [F].

  - Vision inspection: OEM-dominated [I].

## Deliverable C: Opportunity ranking (top 15, transparent weighted scoring)

### Weighting rationale

| Criterion | Weight | Why |
| --- | --- | --- |
| Evidence of willingness to pay | 10 | The scarcest thing for a founder-led company is paying customers, not ideas |
| Severity | 9 | Pain must be large enough to overcome inertia |
| Customer ROI | 9 | SMEs buy on payback, not features |
| Recurring revenue potential | 8 | Determines whether the business compounds |
| Frequency | 7 | Frequent pain means frequent use and retention |
| Time to first pilot | 7 | Cash runway is short; learning speed matters |
| Fit with PackQuote and existing capabilities | 7 | Reuses product, customers and domain knowledge |
| Dev ease, low capital, install ease, data availability, short sales cycle | 6 each | Execution feasibility for a small team |
| Market reach | 5 | Matters, but a deep niche can beat a wide shallow market |
| Low competitive intensity, defensibility | 4 each | Important long term; hard to assess before fieldwork |

Scores are 1–10, where 10 always means better for Cyberion: easier, cheaper, shorter cycle, less competition. The script and data are in model/scoring.py.

| Rank | Opportunity | Sev | Freq | WTP | ROI | Dev ease | Pilot speed | Low capex | Install | Data | Sales cycle | Recurring | Reach | Low comp. | Defens. | Fit | Score / 100 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Weight | 9 | 7 | 10 | 9 | 6 | 7 | 6 | 6 | 6 | 6 | 8 | 5 | 4 | 4 | 7 | 100 |
| 1 | O1 PackQuote Margin Control – corrugated | 8 | 9 | 6 | 8 | 7 | 9 | 9 | 9 | 8 | 7 | 8 | 7 | 6 | 6 | 10 | 78.7 |
| 2 | O2 Margin Control – flexible packaging | 8 | 9 | 6 | 8 | 5 | 8 | 9 | 9 | 7 | 6 | 8 | 6 | 6 | 7 | 9 | 74.8 |
| 3 | O3 Retrofit runtime/downtime/count monitor (Pulse) | 7 | 9 | 7 | 7 | 6 | 6 | 6 | 7 | 8 | 6 | 8 | 8 | 3 | 4 | 5 | 66.6 |
| 4 | O5 Mobile job-ticket, WIP and dispatch tracking | 6 | 9 | 4 | 6 | 7 | 7 | 9 | 7 | 6 | 6 | 7 | 7 | 5 | 5 | 8 | 65.7 |
| 5 | O4 Energy-per-kg and utility metering (plastics) | 7 | 8 | 6 | 7 | 6 | 6 | 6 | 7 | 9 | 6 | 7 | 7 | 5 | 5 | 5 | 65.4 |
| 6 | O11 Kraft/resin price intelligence + supplier quote comparison | 7 | 7 | 5 | 5 | 6 | 7 | 9 | 9 | 6 | 7 | 6 | 7 | 5 | 4 | 8 | 65.3 |
| 7 | O6 Production scheduling | 7 | 9 | 4 | 6 | 4 | 5 | 8 | 7 | 5 | 5 | 7 | 6 | 5 | 6 | 7 | 60.8 |
| 8 | O12 Document AI for RFQ/PO/spec intake | 5 | 7 | 4 | 5 | 6 | 7 | 9 | 9 | 6 | 7 | 5 | 6 | 4 | 3 | 6 | 59.0 |
| 9 | O10 Blown-film giveaway analytics | 7 | 8 | 5 | 7 | 5 | 5 | 7 | 6 | 6 | 5 | 6 | 3 | 5 | 6 | 5 | 58.3 |
| 10 | O7 Compressed-air monitoring | 6 | 7 | 5 | 7 | 6 | 6 | 6 | 6 | 8 | 6 | 5 | 6 | 6 | 3 | 3 | 57.7 |
| 11 | O13 EPR / recycled-content records | 6 | 4 | 6 | 4 | 6 | 6 | 9 | 9 | 6 | 5 | 5 | 5 | 5 | 4 | 5 | 56.6 |
| 12 | O15 Mould shot-counter + PM workflow | 6 | 6 | 4 | 6 | 6 | 6 | 7 | 7 | 7 | 6 | 5 | 5 | 5 | 4 | 4 | 55.9 |
| 13 | O8 Resin-dryer condition monitoring | 7 | 6 | 3 | 6 | 5 | 5 | 6 | 6 | 7 | 5 | 5 | 4 | 6 | 4 | 3 | 51.9 |
| 14 | O9 IMM process-parameter logger (EUROMAP/Modbus) | 6 | 8 | 4 | 5 | 4 | 4 | 6 | 5 | 5 | 5 | 6 | 4 | 5 | 6 | 4 | 51.3 |
| 15 | O14 Camera-based print defect inspection | 8 | 7 | 6 | 6 | 2 | 3 | 3 | 4 | 5 | 3 | 5 | 5 | 3 | 6 | 3 | 48.0 |

### Challenging the ranking

- Is O1 winning only because of “fit”? No. Removing the fit criterion still leaves O1 ahead: about 71.7 against 63.1 for O3. O1 wins on time-to-pilot, capital and install ease.

- O3 has the strongest WTP evidence (an established global category) but the weakest competitive position. Its rank would rise if fieldwork found a sub-segment the incumbents ignore. Plastics moulders with 10–40 hydraulic machines in Tier-2 clusters are the candidate [H].

- O11 (price intelligence) is absorbed into O1 as a feature rather than sold separately. Price data alone has low defensibility, and free sources exist.

- O14 (vision) is rejected for now despite high severity. Build cost, integration, false-reject risk and OEM competition make it a poor first bet for a small team.

- Sensitivity: if fieldwork shows WTP for O1 below ₹2,500/month, O1’s ROI and recurring scores fall to ~5. It would then rank roughly level with O3/O5. In that case the strategy shifts to selling O1 + O5 as a bundled “job control” product (see the decision register).

### Final selection

| Role | Choice | Reason |
| --- | --- | --- |
| Best initial product | O1 PackQuote Margin Control (corrugated), with O5 WIP job-close as its data-capture feature | Fastest to revenue; software-only; owner is the buyer; reuses PackQuote |
| Second product | Cyberion Pulse (O3 + O4 in one device), first sold to Margin Control customers’ bottleneck machines and to injection moulders/extruders | Adds automatic actuals (hours, kWh, counts) that make costing defensible; bridges into plastics |
| Longer-term platform | Job-level cost and performance intelligence across packaging and plastics: quote → schedule → machine actuals → profitability → re-quote | Compounds data and switching costs; integrates O2, O6, O10, O15 as modules |

Why the rest wait:

- O6 scheduling needs reliable WIP data first.

- O12 document AI has small value per document until quote volume is proven.

- O13 EPR is driven by brand owners, with an uncertain final rule text (S38).

- O7, O8, O9, O15 are channels or features of Pulse, not products.

- O10 is a narrow segment best served as a Margin Control–Flexibles report.

- O14 is capital-heavy.

## Deliverable D: Top-five business cases

Pricing note: prices exclude GST. All prices are hypotheses unless a competitor price is cited.

### D1. O1 PackQuote Margin Control – corrugated (FIRST PRODUCT)

- Ideal customer profile.

  - Indian corrugated box manufacturer, ₹5–150 cr turnover.

  - Either one automatic line or a large semi-automatic plant (≥ 15 t/day [H]).

  - 100+ active SKUs and 20+ B2B customers; FMCG, pharma, auto-component or e-commerce buyers.

  - Uses Tally and Excel; has no full ERP, or an ERP whose costing module is unused.

  - Owner involved in pricing.

- Problem and current workaround. CB1–CB6. Owners re-price in Excel after kraft revisions and see job profitability only at year end (S4, S5, S33).

- Proposed solution.

  - Kraft price book: supplier, grade, BF and GSM, with an effective date.

  - Bulk re-price: every SKU and customer price list is re-costed when a price changes, with a margin-impact report by customer.

  - Escalation pack: a cost-index justification PDF to send to buyers.

  - Job close-out: from dispatch, capture boxes dispatched, board issued (kg) and rejects (kg). Results go to a quote-vs-actual report with variance alerts.

  - Monthly “margin leak” report: the top 20 loss-making SKUs and customers.

- Product scope (MVP): the five features above, plus:

  - PackQuote’s existing costing and quotation.

  - Tally master and sales import (CSV/XML first, live connector later).

  - Roles: Owner, Estimator, Dispatch.

  - WhatsApp/PDF sharing.

  - Audit trail on every price change.

  - Explicitly out of scope: inventory accounting, GST invoicing, payroll, scheduling.

- Technical architecture.

  - Existing PackQuote web app.

  - Postgres tenant-scoped tables for price books, SKUs, jobs and actuals.

  - Deterministic costing service (pure functions, versioned).

  - Job-close Progressive Web App (PWA) for phones, working offline-first.

  - Background re-pricing jobs.

  - Report generator.

  - Optional LLM for the explanation text only. See Part 3 §15.

- Differentiation. A focused margin outcome rather than a full ERP. Deployable in under a week, no data migration, Tally-friendly. Proof is delivered in the first month through the Margin Audit [I].

- Pricing hypothesis.

| Tier | Fit | Monthly (annual billing) | Onboarding |
| --- | --- | --- | --- |
| Starter | Semi-automatic, ≤ ₹10 cr, ≤ 3 users | ₹3,500 | ₹15,000 |
| Growth | ₹10–75 cr, automatic line, ≤ 10 users, quote-vs-actual, Tally import | ₹8,000 | ₹40,000 |
| Multi-plant | > ₹75 cr or multiple plants, API, SSO, custom reports | ₹25,000–50,000 | ₹1.5–3 L |

- Anchors: offline calculator ₹5,000 one-time (S25). Western machine monitoring sells at $75–125 per machine per month (S17, S18), so per-plant software at ₹8,000/month is far below Western price points but above local calculators. Validate in interviews.

- Estimated cost to develop and deploy.

  - MVP increment on PackQuote: 8–12 weeks × (founder + 1 engineer) ≈ ₹4–6 L cash [I].

  - Per-customer onboarding cost ≈ ₹12,000: travel plus 1–2 days of setup.

  - Ongoing cost to serve ≈ ₹700/account/month (infrastructure, AI and support) plus customer success at 1 FTE per ~60 accounts (model assumptions, Part 5).

- Customer ROI (worked example; assumptions stated).

  - Plant: ₹20 cr turnover, material 70% → ₹14 cr material.

  - Conservative: 0.25% of material cost recovered (faster re-pricing on a fraction of SKUs) ≈ ₹3.5 L/yr vs Growth cost ₹0.96 L + ₹0.4 L onboarding → payback ≈ 4.7 months.

  - Base: 0.75% ≈ ₹10.5 L/yr → payback ≈ 1.6 months.

  - Optimistic: 1.5% ≈ ₹21 L/yr.

  - Benefits counted only from measured price revisions accepted by buyers or from waste reduction recorded in actuals. Capacity effects are not counted.

- Sales strategy.

  - Founder-led, one cluster.

  - Lead with the paid Margin Audit (₹25,000, credited against year one).

  - Present audit results to the owner with their own numbers; convert to an annual plan.

  - Channels after 10 customers: ICCMA and regional associations, kraft paper dealers, Tally partners, IndiaCorr Expo (S62).

- Pilot design.

  - 60 days, 1 plant.

  - Baseline: last 90 days of quotes, invoices and dispatch, reconstructed in the audit.

  - Pilot: live price book, two re-pricing cycles, and job close for ≥ 80% of dispatched jobs.

  - Success metric: price revisions issued within 7 days of each mill revision, plus a measured margin-variance report.

  - Exit: annual contract.

- Risks and dependencies.

  - Job close-out compliance.

  - Owner time.

  - Buyers refusing revisions, so value depends on negotiating power.

  - The existing PackQuote code may need refactoring.

  - Cheap local competitors.

- Evidence supporting. S1, S4, S5 (pain), S24–S27 (paid market exists), S33 (vendor case), S52.

- Unresolved questions.

  - Real quote-vs-actual variance.

  - Price sensitivity.

  - Whether buyers accept index-based revisions.

  - Share of plants already on ERP.

  - Current PackQuote customers and usage.

### D2. O2 Margin Control – flexible packaging

- ICP. Gravure and flexo flexible-packaging converters, ₹20–300 cr, printing and laminating for FMCG/food; some with in-house film extrusion.

- Problem. FX1, FX2, FX7: multi-layer structures with coat weights, cylinders, solvent and run-length-dependent waste (S35, S56, S59). Expert estimators are a bottleneck.

- Solution.

  - Layer library with ₹/kg and GSM.

  - Structure builder computing the GSM and ₹/m² of the laminate.

  - Waste curves by run length and colours.

  - Cylinder/plate amortisation.

  - Quote-vs-actual from job close (input kg, output kg/m, solvent issued).

- Scope. The engine extension, plus segment templates and a cylinder register.

- Architecture. The same platform as D1, with segment-specific costing modules.

- Differentiation. Imported MIS (Label Traxx S29) is built for Western converters. Indian ERPs (S24, S26) are broader and heavier [I].

- Pricing hypothesis. Growth ₹12,000/month; Enterprise ₹30,000–60,000/month. Onboarding ₹50k–2L, because setting up structure libraries is work.

- Cost. 6–10 additional weeks after D1 [I].

- ROI. For a ₹60 cr converter, a 0.5% material/waste improvement ≈ ₹30 L/yr [I].

- Sales. Same cluster approach; packaging consultants; converter associations.

- Pilot. 60 days; 30 structures; actual waste curve fitted on ≥ 100 jobs.

- Risks. Longer sales cycle; more customisation pressure; data sensitivity of structures.

- Evidence. S24, S26, S29, S35, S56.

- Unresolved questions. Does PackQuote already handle laminates? Do converters already own an MIS?

### D3. O3 Cyberion Pulse – retrofit runtime, downtime and count monitor (SECOND PRODUCT)

- ICP.

    - Margin Control customers with automatic corrugators, printer-slotters or presses.

    - Injection moulders and film extruders with 10–60 machines, mostly hydraulic and older, with no MES.

- Problem. PK4, IM1, IM2, CB7: unrecorded downtime, cycle drift and unknown machine hours per job (S16, S22).

- Solution.

  - One node per machine. Split-core CTs on the motor or main feeder determine run, idle and stop (S16-style method).

  - Optional isolated pulse input for cycle or count.

  - A QR-scan job context.

  - A downtime-reason prompt on a shared tablet.

  - Output feeds Margin Control actuals: machine hours per job, parts per hour.

- Scope v1. Run state, cycles, job context, reason codes, daily WhatsApp/email summary, and feeds to job costing. No OEE consulting and no predictive maintenance.

- Architecture. See Part 3, Deliverable E (device) and §15 (platform).

- Differentiation. Job-linked costing rather than OEE dashboards. Indian pricing, and installation by trained local electricians [I].

- Pricing hypothesis.

  - Hardware ₹9,000–15,000 per machine.

  - Subscription ₹700–1,200 per machine per month.

  - Paid pilot: 4 machines × 60 days for ₹30,000, credited.

  - For reference: the global category charges $75–125/machine/month (S17, S18). Indian listings include a ₹50,000 “OEE system” (S20).

- Cost.

  - Hardware development: ₹5–8 L, covering prototypes, EMC pre-scan and a 20-unit pilot batch [I].

  - Installation: ~₹1,500–3,000 per machine.

- ROI. A moulder with 20 machines recovering 30 min/machine/day of unexplained downtime adds capacity. Count it as value only if demand exists (per the brief’s rule). The more conservative benefit is costing accuracy plus avoided overtime. Must be measured in the pilot.

- Sales. Upsell to Margin Control accounts first; then moulding clusters via machine dealers and service technicians.

- Pilot. 4 machines, 2 weeks of baseline (manual log) against 6 weeks of monitoring. Success = ≥ 95% run-state agreement with observation and ≥ 1 actionable finding accepted by the plant head.

- Risks.

  - Crowded market (S16–S22).

  - Electrical installation liability.

  - Field support.

  - Hardware working capital.

  - Certification (WPC/ETA; MTCTE scope to verify: S42, S43).

- Evidence. S16–S22, S30, S31.

- Unresolved questions. Will SMEs pay a recurring per-machine fee in India? Which is preferred: Wi-Fi, Ethernet or RS-485 to a gateway?

### D4. O5 Mobile job-ticket, WIP and dispatch tracking (feature inside D1, sold as an add-on tier)

- ICP. Same as D1 and D2.

- Problem. PK2, PK5: status unknown; customer calls; no traceability (S28).

- Solution. QR job card printed with the quote or order. Scan at each stage (corrugation, printing, die-cut, stitching, dispatch). Delay alerts; dispatch close-out feeds actuals.

- Scope. PWA with offline-first operation, scan-to-advance, status board and customer status link.

- Architecture. Shared platform; event table of job-stage transitions.

- Differentiation. Built into the quoting–costing chain. Data capture is a side effect of logistics people already do.

- Pricing. Included in Growth tier; ₹2,000/month add-on for Starter.

- Cost. 4–6 weeks [I].

- ROI. Mostly indirect: fewer status calls, on-time delivery, and the actual data that makes D1 work. That last point is why it ships with D1.

- Sales. Never sold alone; bundled.

- Pilot. ≥ 80% of jobs scanned at dispatch for 30 days.

- Risks. Floor compliance; phone availability.

- Evidence. S28 (moderate).

- Unresolved. Which stages plants are willing to scan.

### D5. O4 Energy-per-kg and utility metering (Pulse energy channel)

- ICP. Plastics processors (injection, extrusion, blow) where energy is significant: 6–8% of turnover (S13), with ~30% discretionary (S12).

- Problem. IM3, EX3, UT1, UT2: only the monthly bill is known; no kWh per machine, job or kg.

- Solution. Certified panel energy meters with Modbus RTU (e.g. Selec MFM383A-C-CE, ~₹2,000–3,400 listed: S45) read by the Pulse gateway. Gives kWh/kg per machine and job, idle-energy alerts (hydraulic pumps idling), and compressor night-load analysis (S15).

- Scope. Up to 8 meters per gateway on one RS-485 bus; reports; alerts.

- Architecture. Same Pulse firmware, Modbus master role. Cyberion never builds its own mains voltage measurement front-end; it uses certified meters.

- Differentiation. Energy tied to jobs and costs, not just a utility dashboard.

- Pricing. Meter + installation at cost + 25%. Subscription ₹500/meter/month or ₹6,000/month per plant up to 10 meters [H].

- Cost. Incremental to Pulse: 3–4 weeks of firmware and reports.

- ROI. For a plant spending ₹10 L/month on power, a 5% sustained saving = ₹6 L/yr vs ~₹1 L/yr subscription [I]. The savings percentage is a hypothesis to measure.

- Sales. Plastics clusters; energy auditors; possibly BEE/state energy-efficiency programmes (verify current schemes).

- Pilot. 30-day baseline then 60 days; savings verified against production-normalised kWh/kg.

- Risks. Savings depend on customer action; tariff and production mix confound measurement (S14 warns about naive kWh/kg).

- Evidence. S10–S15, S45, S47.

- Unresolved. Do moulders act on the data? Is the plant-head or owner the buyer?

# Part 3: ESP32 / IIoT product catalogue (Deliverable E), PackQuote expansion (Deliverable F), shared platform, data strategy, security and regulation

Evidence labels [F] [D] [I] [H] [PK] and source IDs (S#) are as defined in SOURCES.md.

Cost disclaimer. All BOM figures are indicative ranges as of October 2026, from marketplace listings and typical distributor pricing for similar parts. Component availability and prices were not verified with suppliers in this research. The only listed price actually retrieved is the Selec MFM383A meter (S45). Re-quote from LCSC/Mouser/DigiKey India/Robu/Element14 India before any build decision.

## Stage 4: Technical evaluation summary

- Is ESP32 appropriate? Yes, for low-rate, non-invasive telemetry nodes: run state from CT clamps, pulse counting, Modbus RTU polling of certified meters, local buffering, then MQTT over Wi-Fi or Ethernet.

  - Strengths: cost, a mature SDK (ESP-IDF), and security features (Secure Boot V2, flash encryption) [PK]. WPC ETA certificates exist for Espressif modules (S42).

  - Not appropriate for:

    - High-speed vibration analysis requiring kHz sampling with precision ADCs, where a dedicated vibration sensor or DSP is better.

    - Revenue-grade energy metering. Use certified meters.

    - Anything in a control or safety loop.

    - Hazardous areas, such as solvent-laden zones in gravure plants. These need certified Ex equipment [PK]; Cyberion should not enter them.

- Variant choice [PK]:

  - Classic ESP32 (ESP32-WROOM-32E) has an Ethernet MAC (RMII) for wired plants.

  - ESP32-S3 has more RAM and USB but needs SPI Ethernet (W5500).

  - ESP32-C6 adds Wi-Fi 6.

  - Recommendation: ESP32-S3-WROOM-1 (N8, no PSRAM) + W5500 for a single SKU supporting both Wi-Fi and Ethernet.

  - Confirm the module’s ambient temperature grade in the datasheet (S46). Panel interiors near heaters can exceed 50 °C. Some PSRAM variants have lower temperature limits [PK].

- Buy before build: for pilots, consider certified industrial ESP32 controllers (DIN-rail units with isolated I/O are sold by several vendors) or a commercial Modbus/MQTT gateway. Design a custom PCB only after ≥ 3 paid pilots confirm the I/O mix [I].

## Deliverable E: IIoT product catalogue

### E1. Pulse Node (machine run-state, cycle and count). Priority: HIGH (second product)

| # | Item | Specification |
| --- | --- | --- |
| 1 | Problem | Unrecorded downtime, cycle drift, machine hours per job (PK4, IM1, IM2, CB7) |
| 2 | Target machine | IMMs, extruders, corrugators, printer-slotters, presses, folder-gluers |
| 3 | Buyer | Owner (SME); plant head evaluates |
| 4 | Sensors | Split-core CTs around the main motor/heater feeder conductors, inside the machine’s panel or at the feeder: 0–100 A or 0–200 A, 333 mV or 1 V voltage-output type (built-in burden, safe if disconnected). Optional isolated pulse input: 24 V machine signal such as mould-open or a counter output, via a dedicated relay contact or a proximity/photo sensor that Cyberion installs, never by tapping control wiring without approval |
| 5 | Sampling and accuracy | CT RMS computed over ~200 ms windows; reported at 1–10 s. Accuracy ±2–5% is sufficient for state classification (not billing). Pulse input up to ~50 Hz; debounced |
| 6 | Controller | ESP32-S3-WROOM-1 (or ESP32-WROOM-32E for native Ethernet) |
| 7 | Signal conditioning | External ADC (e.g. ADS1115, 16-bit) or ESP32 ADC with calibration. Op-amp buffer, RC filtering, TVS on every input. Pulse inputs via optocoupler (e.g. PC817 class) or digital isolator, rated ≥ 2.5 kV |
| 8 | Interfaces | 3× CT analogue, 2× isolated DI, 1× isolated RS-485 (Modbus RTU master for meters), 1× I²C for an optional temperature sensor |
| 9 | Communications | MQTT over TLS on Wi-Fi 2.4 GHz or Ethernet (W5500). Optional gateway mode: one node acts as Modbus master or Ethernet uplink for the others. BLE only for commissioning |
| 10 | Gateway need | Not required for ≤ 20 nodes on good Wi-Fi. Use an Ethernet-uplinked node or an industrial router where Wi-Fi is poor (metal sheds, interference) |
| 11 | Offline buffering | ≥ 7 days of aggregated data in flash (LittleFS ring buffer) or FRAM/microSD; store-and-forward with sequence numbers and idempotent ingestion |
| 12 | Power and protection | 24 VDC from a certified DIN-rail PSU (e.g. 230 VAC → 24 V, 15 W, IEC/EN 62368-1 listed). Reverse-polarity and TVS protection, polyfuse. The node itself never touches mains; mains wiring is only the certified PSU’s input, installed by a licensed electrician |
| 13 | Enclosure | DIN-rail inside the existing panel, or separate IP65 polycarbonate box (IEC 60529 [PK]); cable glands; ambient 0–55 °C design target; conformal coating against dust and humidity |
| 14 | Calibration | CT ratio set in software; one-shift auto-learning of run/idle/stop thresholds (as in S16); annual verification visit |
| 15 | Indicative BOM (Oct 2026, unverified) | Module ₹300–450; W5500 ₹200–350; isolated RS-485 ₹300–800; ADC ₹150–300; optocouplers and protection ₹150–300; PCB 4-layer + SMT assembly at 100 pcs ₹700–1,400; enclosure + glands + terminals ₹600–1,200; 24 V PSU ₹700–1,100; 3 industrial split-core CTs ₹1,500–4,500. Total ₹4,600–10,400 per machine node |
| 16 | Other costs | Assembly and test fixture ₹300/unit at small volume; EMC pre-compliance scan ₹40k–1L per design iteration [I]; WPC ETA self-declaration for the end product (S42); MTCTE applicability to be confirmed (S43); installation 1–2 h per machine by an electrician + engineer ≈ ₹1,500–3,000 |
| 17 | Service life | 5–7-year design target; electrolytic capacitors rated 105 °C; replace by swap; keep 5% spares |
| 18 | Firmware and fleet | ESP-IDF; dual OTA partitions with rollback; signed images; staged rollout (1% → 10% → 100%); remote logs; watchdog; device health telemetry (RSSI, heap, uptime, buffer depth) |
| 19 | Security | Secure Boot V2 + flash encryption enabled in production [PK]. Unique per-device X.509 certificate provisioned at factory test; mTLS to the broker; no default passwords; BLE commissioning only within a time window after a button press; topic ACLs per device. Aligned with ETSI EN 303 645 / IEC 62443-4-2 principles (voluntary) [PK]. Design for CRA if the EU is ever targeted (S40) |
| 20 | Software integration | Device registry → MQTT ingest → time-series → state engine → job-context join → Margin Control actuals |
| 21 | Limitations and alternatives | CT state detection cannot tell “running good parts” from “running scrap” (needs a count or quality input). Multi-motor machines need CT placement engineering. Alternatives: EUROMAP 63/77 or OPC UA on newer IMMs (S32); commercial monitoring kits; PLC tags via Modbus TCP |

### E2. Pulse Energy Gateway (certified meters over Modbus). Priority: HIGH (bundled with E1)

| Item | Specification |
| --- | --- |
| Problem | kWh per machine, job and kg; idle energy; demand/PF penalties (IM3, EX3, UT1, UT2) |
| Hardware | Same node as E1 acting as Modbus RTU master on isolated RS-485; up to 8–16 certified panel meters (e.g. Selec MFM383A-C-CE, listed ₹2,000–3,400: S45; or Schneider/L&T equivalents). Meters use their own certified CTs and voltage taps, installed by a licensed electrician |
| Sampling | Poll 1–15 s; 1-min aggregates; energy registers read as cumulative counters (robust to gaps) |
| Accuracy | Meter class (typically Class 1 or 0.5S, check the datasheet) |
| BOM | Node ₹4,600–7,000 (fewer CTs) + meters ₹2,000–3,400 each + meter CTs ₹600–1,500 each (unverified) |
| Safety | Mains measurement only through certified meters; node remains on 24 V SELV |
| Recurring revenue | ₹500/meter/month or plant bundle |

### E3. Utility channel add-ons. Priority: MEDIUM (after E1/E2 pilots)

| Device | Sensor | Interface | Purpose | Note |
| --- | --- | --- | --- | --- |
| Compressed-air monitor | Pressure transmitter 0–16 bar, 4–20 mA; compressor kW from E2 | 4–20 mA input board (precision shunt + ADC, isolated) | Leak load at no-production times (S15) | Optional thermal-mass flow meter is costly (₹40k+ [I]) |
| Chiller / cooling-water monitor | PT100/PT1000 RTDs (supply/return), pulse-output flow meter | RTD front-end (MAX31865 class), DI | ΔT and flow → cooling adequacy (IM9) | — |
| Dryer condition logger | Temperature at hopper inlet; dew-point sensor | 4–20 mA / Modbus | Drying compliance for hygroscopic resins (IM4, S37) | Industrial dew-point sensors are expensive (often ₹30k+ [I]); validate WTP first |
| Storage condition monitor | Temperature/RH sensor (SHT4x class) | I²C | Kraft reel moisture conditioning (CB9) | Low value alone; add-on only |

### E4. Rejected device concepts (for now)

| Concept | Reason |
| --- | --- |
| Vibration predictive-maintenance node | Needs high-rate, accurate accelerometers and analytics. Well-funded competitors (S23); SME ROI unproven |
| Inline film-thickness gauge | Specialist nuclear/IR/capacitive gauges from OEMs (S36); safety and regulatory issues for radiation sources |
| Camera-based defect inspection | See ranking O14 |
| Any device that switches machine power or writes setpoints | Safety-critical; outside scope |

### Electrical and industrial safety rules (non-negotiable)

- No hobby boards in customer panels. Production uses Cyberion’s own PCB, or certified industrial controllers, built to a documented design with creepage/clearance, isolation and protection.

- ESP32 circuits never connect directly to mains or to machine control circuits. Mains only enters through certified PSUs and certified meters. CT secondaries must be voltage-output types or properly burdened; never leave a current-output CT open-circuit.

- Installation by licensed electricians under the applicable Indian electrical safety regulations (CEA Safety Regulations 2023 [PK]), with machine isolation (lock-out/tag-out) during installation. Get written customer permission; photograph installation records.

- Warranty: prefer installing at the feeder or distribution board rather than inside OEM control cabinets. Where an OEM cabinet must be opened, get the customer’s written acceptance and, ideally, OEM/dealer consent.

- EMC and noise: VFDs and heater SSRs are severe noise sources. Use shielded cables, ferrites, isolated inputs and TVS; route signal cables away from power; run a pre-compliance EMC scan (IEC 61326-1 is the relevant family for measurement/control equipment [PK]).

- Standards that actually apply (India, v1):

| Requirement | Status | What to do |
| --- | --- | --- |
| WPC ETA (radio) | Mandatory | Self-declaration for the end product’s radio (S42) |
| MTCTE | Status to verify | Applicability to Cyberion’s device class; IoT gateways and monitoring endpoints appear in published scope lists (S43) |
| Electrical safety of the PSU | Mandatory | Use certified parts |
| Product safety of the node | Recommended practice | Design to IEC 61010-1 principles [PK] |
| BIS CRS | Check | Verify whether the final product falls in a notified category [PK] |

- Hazardous areas: do not deploy in solvent zones (gravure ink rooms, solvent stores) without Ex-certified equipment. Exclude these areas from scope.

### Device economics (Pulse, per machine)

| Item | Conservative | Base | Optimistic |
| --- | --- | --- | --- |
| Hardware cost (BOM + assembly + test) | ₹9,500 | ₹7,000 | ₹5,500 |
| Installation cost (Cyberion’s cost) | ₹3,000 | ₹2,000 | ₹1,500 |
| Hardware selling price | ₹12,000 | ₹12,000 | ₹15,000 |
| Hardware gross margin | 21% | 42% | 63% |
| Installation charged | ₹2,000 | ₹2,500 | ₹3,000 |
| SaaS per machine per month | ₹700 | ₹900 | ₹1,200 |
| Cost to serve per machine per month (cloud ₹20–40 + support + field visits) | ₹300 | ₹200 | ₹150 |
| Warranty provision (12 months, % of hardware price) | 8% | 5% | 3% |
| Customer upfront investment, 10 machines | ₹1.4 L | ₹1.45 L | ₹1.8 L |
| Customer payback | Needs measured benefit ≥ ₹25–30k/month for a 10-machine plant to pay back in < 12 months [H] |  |  |

Commercial model comparison:

| Model | For the customer | For Cyberion | Verdict |
| --- | --- | --- | --- |
| A. Hardware sale + annual subscription | Capex small, familiar; renewal risk | Cash upfront covers BOM, so working capital is protected | Recommended for SMEs. Prepay 12 months of SaaS; paid pilot credited |
| B. Hardware-as-a-service (monthly) | No capex, easy yes | Cyberion funds hardware; churn strands devices; needs debt or equity | Only for larger customers (> 30 machines) with 24-month contracts and a deposit |
| C. One-time install + optional analytics | Cheapest | No recurring revenue; drifts into project/agency work | Avoid |

## Deliverable F: PackQuote expansion strategy

### F1. What PackQuote is today (and what is unknown)

PackQuote is described as packaging costing, quotation generation and workflow automation. This research could not inspect its codebase, customer list, segments covered, pricing or usage. Founder decision N1 (Part 6) is to audit these first.

Nothing below assumes PackQuote should be discarded. Every stage builds on its costing engine.

### F2. Staged roadmap

| Stage | Timing | Capabilities | Packaging | Gate to next stage |
| --- | --- | --- | --- | --- |
| 0. Audit and harden | Weeks 1–4 | Costing engine extracted as a versioned, unit-tested library; tenant isolation verified; audit log | Existing plans | Engine test coverage on 100 real reference quotes from customers |
| 1. Margin Control | Months 2–4 | Kraft/resin price book; bulk re-price; margin-impact report; escalation pack; job close PWA; quote-vs-actual; Tally CSV/XML import | New Growth tier; Starter keeps quoting only | ≥ 5 paying accounts; ≥ 80% job-close compliance in ≥ 3 |
| 2. Flexibles + WIP | Months 4–8 | Laminate structure costing; waste curves; QR job cards; stage tracking; customer status link | Flexibles edition; WIP included in Growth | ≥ 15 accounts; < 3% monthly logo churn |
| 3. Actuals automation (Pulse) | Months 9–15 | Device registry; MQTT ingest; machine hours, kWh and counts joined to jobs; cost-per-hour learned from actuals | Pulse add-on (hardware + per-machine SaaS) | ≥ 3 paid Pulse pilots converted; measured ≥ 95% state accuracy |
| 4. Intelligence | Months 15–30 | Learned waste curves; machine-rate calibration; scheduling assistant; RFQ document AI; NL margin explanations; tenant-private benchmarks | AI credits; Enterprise tier | Positive gross margin per AI feature; usage by > 30% of accounts |
| 5. Platform | Months 30+ | Public API, partner connectors (ERPs, OEM interfaces), opt-in anonymised benchmarking | Platform/partner pricing | ≥ 150 accounts, NRR > 100% |

What is paid for separately and what is bundled:

| Paid separately | Bundled in a tier | Wait for adoption |
| --- | --- | --- |
| Pulse hardware + per-machine SaaS; Tally live connector; multi-plant; custom reports; onboarding; RFQ document AI (credits) | Price book, re-pricing, quote-vs-actual, WIP (Growth) | Scheduling, benchmarking, customer/supplier portals, predictive alerts |

### F3. Telemetry → costing workflow

Machine (CT / pulse / meter) → Pulse node (state, counts, kWh; buffer) → MQTT/TLS → Ingest (validate, dedupe by device+seq)
  → Time-series store (raw 1–10 s, 1-min rollups) → State engine (run/idle/stop, cycles)
  → JOB CONTEXT JOIN ← (QR scan "job 4512 started on M7" | planner schedule | dispatch close-out)
  → Job actuals (machine h, kWh, counts, downtime by reason) + manual actuals (kg issued, kg rejected)
  → Costing engine (actual cost per job, versioned rates) → Quote-vs-actual variance → Rate-table recalibration proposal
  → Human approval (estimator/owner) → updated cost tables for future quotes

The job-identification problem. Telemetry knows a machine ran, not which job. Three ways to link them, in order of reliability:

- Operator scan of the QR job card at job start and end. It is cheap, but compliance must be measured.

- Schedule inference: the planner’s sequence plus state changes. Error-prone when sequences change.

- Machine interface: job/recipe IDs from EUROMAP 77 or OPC UA on newer machines (S32).

Cyberion should use (1) with (2) as a fallback, flag unassigned runtime as “unallocated”, and never silently guess.

How actuals improve future quotes:

- Machine-hour rates are re-derived from actual hours per job; plant-specific waste curves come from measured kg in and out.

- Energy per kg is measured instead of estimated.

- Changes are always proposed to the estimator with before/after impact on reference quotes, never auto-applied. That keeps pricing explainable.

### F4. AI architecture (inside the modular platform)

| Component | Role | Determinism |
| --- | --- | --- |
| Costing engine | All money calculations | Deterministic, versioned, unit-tested, reproducible (“quote 123 was computed with engine v1.8, rate table r42”) |
| Structured industrial data model | Jobs, SKUs, specs, materials, machines, events | Deterministic |
| API gateway | Auth, rate limits, versioning (/v1) | — |
| Tenant-isolated storage | Postgres with tenant_id + row-level security (RLS); per-tenant encryption keys for documents | — |
| Knowledge base and RAG | Per-tenant document index; shared public technical corpus (non-confidential) | Probabilistic, cited answers only |
| Model router and usage limits | Small/cheap model for extraction; larger for explanations; per-tenant monthly caps | — |
| AI credits billing | Usage-metered features (RFQ extraction, NL reports) | — |
| Device registry | Identity, certificates, firmware version, location, machine mapping | — |
| Event ingestion and alerting | MQTT → queue → rules → notifications (WhatsApp/email) | Rules deterministic |
| Analytics and reporting | SQL rollups; scheduled PDFs | Deterministic |
| RBAC and audit trail | Owner/Estimator/Dispatch/Maintenance/Viewer; every price change logged | — |
| Private/edge option | Later, for Enterprise only: on-prem gateway with cloud sync | — |

LLMs never set prices, approve discounts, change process limits, or decide authorisation.

## §15: Shared technology platform (recommended stack for a small team)

Principle: a modular monolith. One deployable backend with clear modules, one Postgres database, one MQTT broker. Avoid microservices until there are more than 3 teams.

| Concern | Recommendation | Why |
| --- | --- | --- |
| Backend | Keep PackQuote’s existing language and framework. If greenfield: TypeScript (NestJS) or Python (FastAPI) | Avoids a rewrite; productivity |
| Database | PostgreSQL with RLS for tenant isolation; TimescaleDB extension for telemetry (or Postgres partitioned tables to start) | One database to operate; time-series without a second system |
| Messaging | MQTT broker: EMQX or Mosquitto (self-hosted), or AWS IoT Core (managed). Mumbai region (ap-south-1) | Standard; mTLS; ACLs |
| Background jobs | Postgres-backed queue (e.g. pg-boss / Celery + Redis) | Simple |
| Frontend | Existing PackQuote web + PWA for shop-floor job close (offline-first, IndexedDB queue) | Phones on the floor, poor connectivity |
| Files | S3-compatible object storage, versioned; server-side encryption | — |
| Auth | Existing auth; add org-level RBAC; OTP/WhatsApp login for floor users; SSO only for Enterprise | — |
| Observability | OpenTelemetry → Grafana/Loki/Tempo or a SaaS equivalent; device-fleet dashboard | — |
| Backups and DR | Daily snapshots + WAL archiving (PITR), cross-region copy, quarterly restore drill; RPO 15 min / RTO 4 h target | — |
| Encryption and keys | TLS 1.2+ everywhere; KMS-managed keys; device private keys generated on-device, never exported | — |
| OTA | Signed firmware in object storage; device pulls on a schedule or command; staged rollout with automatic halt on error-rate spike | — |
| Rate limiting | Per tenant and per device at gateway and broker | — |
| Data retention | Raw telemetry 90 days; 1-min rollups 3 years; business records per contract; customer-configurable | — |
| Customer data export | CSV/JSON export of all tenant data plus API; documented in contract | — |
| AI ops | Prompt and model versions stored with each AI output; evaluation sets per use case run in CI; usage and cost dashboards | — |
| Cloud vs private | Cloud-first (Mumbai). Private deployment only for Enterprise at a premium; avoid until > ₹50 L ARR | — |

Shared across all products: tenant/auth/RBAC, audit log, costing engine library, job/SKU/material data model, device registry and ingest, notifications, reporting, billing/credits, the Tally connector. Independent modules: segment costing templates (corrugated, flexibles, labels, moulding), Pulse firmware, scheduling, AI features.

## §16: Data strategy and defensibility

| Asset | How it is built | Real defensibility? |
| --- | --- | --- |
| Costing models per segment (corrugated, flexibles, moulding) | Encoded expertise, validated against hundreds of real quotes | Moderate: copyable in principle, but accuracy comes from field calibration |
| Industrial data model / ontology (job → route → machine → material lot → actuals) | Product design | Low–moderate |
| Customer-specific calibrated tables (waste curves, machine rates) | Each customer’s actuals | High switching cost: leaving means losing calibrated costing |
| Integration library (Tally, common Indian ERPs, meters, EUROMAP) | Every deployment | Moderate: saves time; compounding |
| Device fleet and installation playbooks | Field experience | Moderate: operational moat |
| Domain evaluation datasets (RFQ extraction, costing reference sets) | With explicit consent, or synthetic | Moderate |
| Opt-in anonymised benchmarks (e.g. kWh/kg distribution for IMMs by tonnage) | Aggregated across consenting tenants, k-anonymity (≥ 10 contributors per cell) | Network effect only if enough customers opt in; speculative until ~100+ plants |

Legal basis and confidentiality:

- Machine and production data is mostly not personal data. Operator names, phone numbers and attendance-like data are personal data under the DPDP Act and Rules: notified 13 Nov 2025, phased to ~May 2027 (S39). Collect only what is needed; give notice; enable deletion.

- Contract terms: the customer owns its data. Cyberion may use de-identified, aggregated metrics to improve products only where the contract says so, with opt-out. No cross-tenant pooling of prices, structures or customer lists, ever. Supplier prices entered by one customer are never shown to another.

- Improvement without exposure comes from:

  - better code and templates (product learning);

  - public or consented price indices;

  - aggregate statistics with minimum cohort sizes.

- Real moats, honestly ranked: (1) calibrated customer-specific costing plus workflow habit; (2) integration and installation know-how; (3) segment depth. “Data network effects” are a later, conditional bonus.

## §17: Security, reliability and regulatory register

| Area | India (now) | EU (only if expanding) | Mandatory vs recommended |
| --- | --- | --- | --- |
| Personal data | DPDP Act 2023 + Rules 2025, phased; consent/notice, security safeguards, breach intimation (S39) | GDPR | Mandatory |
| Cyber incident reporting | CERT-In Directions 2022 (6-hour reporting, log retention) [PK] | NIS2 (customer-side), CRA reporting from 11 Sep 2026 for products with digital elements (S40) | Mandatory where applicable |
| Device cybersecurity | Recommended: IEC 62443-4-2 / ETSI EN 303 645 principles | RED delegated act (EU) 2022/30 + EN 18031-x applicable from Aug 2025 for radio products [PK]; CRA full application 11 Dec 2027 (S40) | EU: mandatory for radio products placed on the market |
| Data access by design | — | EU Data Act: connected products placed on the market after 12 Sep 2026 must make user data accessible (S41) | Mandatory in the EU |
| Radio approval | WPC ETA self-declaration (S42) | RED conformity, CE marking | Mandatory |
| Telecom equipment | MTCTE: verify scope for gateways/IoT endpoints (S43) | — | Possibly mandatory |
| Electrical safety and EMC | Certified PSUs; design to IEC 61010-1 / IEC 61326-1 [PK]; installation by licensed electricians [PK] | LVD/EMC via CE (RED covers both for radio products) [PK] | Mandatory (EU); strongly recommended (India) |
| Machinery | Not a machine or safety component if strictly monitoring-only | Machinery Regulation (EU) 2023/1230 from 20 Jan 2027 [PK]: not applicable to monitoring-only devices, but keep out of safety functions | — |
| Enclosure | IP54/IP65 as per environment (IEC 60529) [PK] | Same | Recommended |
| Calibration | Certified meters carry the meter’s class; CT-based state detection is not metrology | Same | Recommended |
| Network segmentation | Devices on a separate VLAN/SSID; outbound-only MQTT/TLS; no inbound ports | Same | Recommended |
| Cloud security | Mumbai region; encryption at rest; MFA for admins; least-privilege IAM; annual penetration test once revenue allows | ISO 27001 often demanded by larger EU customers (voluntary) | Recommended |
| Product liability | Written scope (“monitoring only”); limitation-of-liability clauses; product liability insurance once hardware ships | Product Liability Directive (revised) [PK] | Recommended (contractual) |

# Part 4: Competitive landscape (Deliverable G) and customer validation toolkit (Deliverable H)

Evidence labels [F] [D] [I] [H] [PK] and source IDs (S#) are as defined in SOURCES.md.

## Deliverable G: Competitive landscape

Reading rule. “Confirmed” means a third-party or documentary source describes the capability. “Claimed” means vendor marketing only. Pricing is shown only where a listing was found. Everything else is “not published”.

### G1. Packaging costing, MIS and ERP

| Competitor | Segment / geography | Capabilities (confirmed vs claimed) | Business model / price | Integration / deployment | Strengths | Weaknesses / unserved | Switching cost |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Samadhan ERP (India) | Corrugated, commercial print, flexible | Claimed: reel tracking, wastage by job/shift/machine, deckle optimisation, actual-cost quotes (S24) | Not published | Microsoft-based ERP; full implementation | Indian, domain-specific, exhibits at IndiaCorr | Full-ERP scope means a heavy rollout for small plants [I] | High once live |
| Dataman (India) | Corrugated | ERP covering inventory, procurement, sales (search extract) | Not published | ERP | Corrugation focus | Same as above [I] | High |
| ParamERP / Speedpeq (India) | Flexo, corrugators, narrow web, commercial | ~100 installations reported c. 2014 (S26) | Not published | On-prem/web | Long presence | Dated evidence; current status unknown | Med–High |
| Rogler ERP via Shenso (India distributor) | Cartons, corrugation | Customisation for multi-location, complex pricing (S27) | Not published | Imported ERP | Mature product | Cost; customisation dependency [I] | High |
| SolPrint via Sergusa | Commercial print | Estimation, job costing, purchasing, planning (search extract) | Purchase or hosted | — | Broad MIS | Commercial-print focus | Med |
| Disha Swarajsoft (India) | Corrugated | Box costing calculator (S25) | ~₹5,000 one-time listing | Offline | Very cheap | No actual-cost feedback, no price feeds, single-user [I] | Very low |
| Tally + custom TDLs / Excel | All | Accounting + spreadsheets (S28) | Tally licence; free spreadsheets | Universal in Indian SMEs [I] | Familiar, cheap | No job costing discipline | Low |
| Label Traxx (Amtech) | Labels, flexible (global) | MIS/ERP; scheduling (Batched), portal (Siteline) (S29) | Not published | Cloud API, data warehouse | Category leader with Cerm (S61) | Priced for Western converters; India presence unverified | High |
| Cerm | Labels (global) | Leading label MIS (S61) | Not published | — | Depth | Same | High |
| ePS / Kiwiplan (global) | Corrugated / packaging ERP & MES | Well-known in large corrugators [PK] | Enterprise | Heavy | Depth, integrations | Out of reach for most Indian SMEs [I] | Very high |
| Generic Indian cloud ERP (Zoho, Odoo partners, Busy, Marg) | All SMEs | Customisable (S33 shows a Zoho job-costing build) | Low per-user | Partner-led | Cheap, flexible | Domain logic must be custom-built by partners; inconsistent quality [I] | Med |

Cyberion position: not an ERP. A margin layer that sits beside Tally and any ERP: price book, re-pricing, quote-vs-actual. Win on time-to-value (days), segment depth, and price below ERP but above calculators.

Risk: an ERP vendor ships an equivalent “margin dashboard”. Mitigation: speed, segment depth, and later the Pulse data that ERPs do not have.

### G2. Machine monitoring, MES and IIoT

| Competitor | Segment / geography | Capabilities | Price evidence | Hardware / deployment | Strengths | Weaknesses vs Cyberion’s target |
| --- | --- | --- | --- | --- | --- | --- |
| Guidewheel (FactoryOps) | Plastics & packaging, US | CT-clamp state learning; extruders, IMMs, blow moulders, thermoformers (S16) | “From $15,000/yr for 10 machines”, removed from public page Sept 2026 (S17) | Self-install CTs | Strong plastics focus; vendor-reported case results | USD pricing; India presence not found |
| Amper | Discrete manufacturing, US | Self-installed sensors, trial before purchase | $75–100/machine/month (S18) | Self-install | Easy trial | USD pricing |
| Epicor Advanced MES (Mattec) | Plastics MES, global | Full MES | Listing “from $399/month” (S30) | Machine interfaces | Plastics depth | Complexity |
| TIG 2go, KraussMaffei MaXecution, Syscon-PlantStar | Moulding MES | Entry cloud MES; EUROMAP connectivity (S31) | Not published | OEM-centric | OEM integration | Newer machines; cost |
| LEANworx (India) | MSME machine monitoring | “Cost of a cup of coffee per day per machine” (S21) | Not published | Retrofit | India-native, low price | Generic OEE; no costing link [I] |
| Sochiot (India) | Tier-2/3 factories, IMMs | Self-reported per-machine monthly subscription; NCR IMM deployments (S22) | Not published | Plug-and-play | Same target as Pulse | Early stage; unverified |
| Pearl Automation (India) | OEE systems | Listing at ₹50,000 per “piece” (S20) | ₹50k listing | — | Local | Scope unclear |
| EcoAxis AxisPlast | Plastics | OEE, downtime, rejection analysis, service tickets (S53) | Not published | — | Plastics focus | Origin unverified |
| Infinite Uptime (India) | Large process plants, PdM | Raised ~$35M in 2025; large enterprise customers (S23) | Enterprise | Vibration sensors | Funding, scale | Not SME-focused [I] |
| System integrators + PLC/SCADA | All | Custom dashboards | Project pricing; e.g. ₹20k–1L PLC-based, ₹1–10L full installs (S54) | Custom | Flexible | Project-based; no product |
| Auto-gauge OEMs (Addex, TSM, Nordson) | Film extrusion | Gauge variation −50–70% (S36) | Capex | OEM | Closed-loop expertise | Capex too high for small lines [I] |

Cyberion position for Pulse:

- Do not sell “OEE”; that market is crowded.

- Sell “actual cost per job and per kg”, tied to Margin Control: machine hours, kWh and counts per job.

- Price in rupees at roughly ₹700–1,200 per machine per month, about 10–15% of US list prices.

- Install through trained local electricians.

### G3. Substitutes

- Spreadsheets and WhatsApp. The default; free. Cyberion must be faster than Excel at re-pricing, and job close must be faster than writing in a register.

- Consultants and energy auditors. One-off reports. They are potential channel partners, not just substitutes.

### G4. Partnership opportunities (to approach after the first 5–10 customers)

| Partner type | Value | Example approach |
| --- | --- | --- |
| Kraft paper dealers / mill agents | Daily price data; trusted access to box makers | Co-branded price bulletin linked to Margin Control |
| Corrugation associations (ICCMA, regional) | Credibility, events (IndiaCorr S62) | Member-discount pilot programme |
| Tally partners | Distribution to SMEs already on Tally | Referral commission (15–20% of year-1) |
| Machine dealers / service technicians (corrugation, IMMs) | Trust inside plants; can install Pulse | Install-partner certification + fee |
| Meter brands (Selec, etc.) | Certified energy hardware | Approved-meter list; distributor pricing |
| Energy auditors / BEE-linked programmes | Energy pilots | Pulse as their measurement tool |

## Deliverable H: Customer validation toolkit

### H1. Buyer personas (SME corrugated or flexible plant)

| Persona | Experiences the pain | Controls budget | Evaluates | Can block | What they need to hear |
| --- | --- | --- | --- | --- | --- |
| Owner / MD | Margin squeeze, cash, price fights (S4) | Yes | Yes | Yes | “₹X lakh/year margin recovered, proven on your own data in 30 days” |
| Plant / production manager | Downtime, schedule chaos | Influences | Pulse | Yes (floor adoption) | “Fewer status calls, proof for breakdown reasons” |
| Estimator / costing staff | RFQ load, re-pricing work | No | Yes | Yes (fear of replacement) | “You approve every price; the tool does the arithmetic” |
| Accounts / finance | Reconciliation, Tally | Influences | Tally fit | Yes | “No change to Tally vouchers; import only” |
| Purchase manager | Price volatility, supplier quotes | No | Price book | Rarely | “Supplier price history in one place” |
| Maintenance manager | Breakdowns, energy | No (SMEs) | Pulse | Yes (panel access) | “Non-invasive, licensed electrician, no control wiring” |
| Quality manager | Complaints, traceability | No | WIP/traceability | Rarely | “Batch-to-job link in seconds” |
| IT (only in larger plants) | Security | No | Security review | Yes | “Outbound-only MQTT/TLS, VLAN, data export, DPDP compliance” |
| Machine operator / dispatch | Extra data entry | No | De facto | Yes (by not using it) | “One scan or 3 fields; done in 30 seconds” |

### H2. Interview guide

Rules:

- Ask about past behaviour, actual numbers and documents, never “would you use…?”

- Ask to see the spreadsheet, the price list and the job card.

- Record answers in a structured sheet (template in H6).

- 45 minutes per interview; do not pitch until the last 10 minutes.

Core questions (all segments):

- Walk me through the last RFQ you priced, from the moment it arrived to the moment the price was sent. Who touched it and how long did it take?

- Can you show me the sheet or tool you used? Who built it and who is allowed to change it?

- When did your main raw-material supplier last change prices? How many of your customer prices did you revise, and how long did that take?

- Of the revisions you asked for, how many did customers accept? What evidence did you show them?

- For your top 10 customers, do you know the profit on each one last quarter? How do you know?

- Tell me about the last job you found out you lost money on. How did you find out, and how much was it?

- How do you decide the wastage % in a quote? When was it last checked against reality?

- What happens on the floor when a job is finished? What gets written down, by whom, and where does that paper go?

- Which software do you pay for today (Tally, ERP, others)? What did each cost, and what do you actually use?

- Have you bought or tried any costing/ERP/monitoring tool that you stopped using? Why did it fail?

- If you wanted to improve margins by 1%, what would you try first? Have you tried it?

- Who in the company would have to say yes to spending ₹1 lakh a year on software? Who could stop it?

- How did you buy your last piece of software or equipment under ₹2 lakh? How long did it take, and what did you need to see?

- What would you need to see in a 30-day trial to keep paying after it?

- What data would you be uncomfortable putting in the cloud? Why?

Printing and packaging specific:

- (Corrugated) How do you calculate board weight per box today, including flute take-up and trim? Show me one.

- (Corrugated) How many reels did you write off or lose track of last year? How do you know?

- (Corrugated) How is the deckle planned on your corrugator? What trim % do you run?

- (Flexibles) How do you cost a 3-layer laminate? Where do coat weights and solvent come from?

- (Flexibles/labels) What is your actual makeready waste on a short run versus what you quote? Who measures it?

- How many cylinders, plates or dies do you hold? How often does a job wait for tooling?

Plastics and polymers specific:

- What were your units (kWh) and electricity bill last month? Do you know kWh per kg for any machine or product?

- What is your standard cycle time for your top 5 moulds, and what did they actually run at last week? How do you know?

- Tell me about your last unplanned breakdown. How long was the machine down, and what did it cost?

- How do you dry hygroscopic materials? Have you had a moisture-related rejection or complaint this year?

- How much regrind do you use, and how is the ratio controlled and recorded?

- (Film) What is your target gauge and how much over target do you run on average? Have you weighed rolls against target g/m²?

Hardware-based solutions:

- Who is allowed to open your machine panels? Do you have a licensed electrician on staff or on call?

- Do any OEM warranties or AMCs on your machines restrict adding devices?

- Is there Wi-Fi or Ethernet on the shop floor? Where do phones lose signal?

- Have you installed any sensors or meters before? What happened to them after 6 months?

- Would you pay for hardware upfront or prefer a monthly fee? What have you done for other equipment (UPS, compressors, RO plants)?

- Who fixes things when a device stops reporting, and how quickly do you expect a response?

### H3. Validation experiments (recommended, not statistical rules)

| # | Experiment | Sample | Success criterion | Failure / pivot signal |
| --- | --- | --- | --- | --- |
| V1 | Structured interviews (H2) | 25 corrugated + 10 flexible + 10 plastics | ≥ 60% of corrugated owners report a revision lag ≥ 2 weeks or unknown job profitability, with a specific example | < 30% can name a recent concrete loss |
| V2 | Factory walk-throughs | 10 plants | Map the job-card → dispatch → Tally data path in ≥ 7; identify who could close jobs | No consistent person/point for job close |
| V3 | Paid Margin Audit (concierge MVP): ₹25,000, Cyberion reconstructs quoted vs actual material cost on 50–100 recent jobs using the customer’s quotes, purchase invoices and dispatch records | 5 plants | ≥ 3 show gap ≥ 1% of revenue, and ≥ 3 agree to an annual plan | < 2 audits sold out of 10 offers → WTP problem; < 2 show a meaningful gap → pain overestimated |
| V4 | Clickable re-pricing prototype | 10 owners | ≥ 7 complete a re-price task in < 5 min; ask for a price | Confusion on core flow |
| V5 | Job-close compliance test (paper form or PWA) | 3 plants × 30 days | ≥ 80% of dispatched jobs closed | < 50% after coaching → redesign capture (e.g. weighbridge/dispatch integration) |
| V6 | Pulse bench + 1 friendly site | 4 machines | ≥ 95% agreement of run state against 8 h of manual observation | < 90% or installation > 3 h per machine |
| V7 | Pulse paid pilot | 3 plants × 4 machines | ≥ 2 convert to paid at ≥ ₹700/machine/month | Willing only if free |
| V8 | Price test | Present 3 tiers to the last 15 interviewees | ≥ 40% choose Growth at ₹8,000 | Most anchor to ₹5,000 one-time |

Evidence thresholds before committing to a full build:

- Margin Control full build: V3 success and ≥ 5 signed annual contracts or letters of intent with a payment date.

- Pulse hardware design: ≥ 15 paying Margin Control accounts or ≥ 3 paid Pulse pilots with conversion. V6 must pass.

- Flexibles edition: ≥ 3 flexible converters pay for an audit.

### H4. Pilot proposal template (one page to the customer)

Cyberion Margin Audit – [Company] Objective: quantify how much margin you lost in the last 90 days from (a) delayed price revisions after kraft changes and (b) the gap between quoted and actual material use. You provide: quotes/price lists for the period; kraft purchase invoices; dispatch challans or Tally sales export; 2 hours of your estimator’s time. We deliver in 15 working days: job-by-job quoted vs actual material cost; top 20 loss-making SKUs/customers; revision lag after each price change; a recommended revised price list; a 30-minute review with the owner. Fee: ₹25,000 + GST, credited in full against a Margin Control annual plan signed within 30 days. Confidentiality: NDA; your data is used only for this audit; deleted on request. Success measure we commit to: a margin-gap figure with every assumption shown. If we cannot reconstruct at least 50 jobs from your records, we refund 50%.

### H5. ROI worksheet (customer-facing; fill with measured values only)

| Line | Formula | Measured value |
| --- | --- | --- |
| A. Annual material spend | from invoices | ₹ |
| B. Re-pricing lag recovery | Σ over price changes: (cost increase per kg × kg sold during lag days) × share of revisions that customers accept | ₹ |
| C. Quote-vs-actual correction | (actual – quoted material cost) on repeat SKUs × annual repeat volume × share corrected | ₹ |
| D. Waste reduction (only if measured in pilot) | Δ waste kg × ₹/kg | ₹ |
| E. Additional operating costs | subscription + onboarding (amortised) + staff time | ₹ |
| Annual net benefit | B + C + D − E | ₹ |
| Payback (months) | (onboarding + first-year prepaid) ÷ (monthly net benefit) |  |

Rules:

- No double counting: B and C must use different jobs or periods.

- No capacity-based revenue unless the plant is demand-constrained and the extra output was sold.

For Pulse, replace B–D with: measured kWh reduction × tariff (S47); measured downtime reduction × contribution per hour only where orders were waiting; avoided overtime.

### H6. Interview record template (columns)

date | plant | segment | turnover band | role | tools used | last price change date | revision lag (days) | % revisions accepted | known loss example (₹) | job-close owner | Tally/ERP | software spend/yr | failed tools | WTP signal (none/soft/hard) | next step | evidence attached (Y/N)

### H7. Go / no-go criteria (summary)

| Gate | Go | No-go |
| --- | --- | --- |
| Week 6 | ≥ 3 paid audits sold; ≥ 15 interviews with concrete loss examples | < 2 audits sold out of 10 serious offers |
| Week 12 | ≥ 5 paying accounts (or ≥ 3 + 5 LOIs); ≥ 2 audits with gap ≥ 1% revenue | No annual contract signed → re-segment (flexibles or plastics) or reposition to WIP/job control |
| Month 9 | ≥ 15 accounts; job-close compliance ≥ 80% in ≥ 60% of accounts; logo churn < 3%/month | Compliance < 50% → product redesign before any hardware |

# Part 5: Pricing (§11), financial model (Deliverable I), engineering roadmap (Deliverable J), go-to-market (Deliverable K), international (§18), 3–5-year strategy (Deliverable L)

Evidence labels [F] [D] [I] [H] [PK] and source IDs (S#) are as defined in SOURCES.md. All money is in INR, excluding GST.

## Stage 5–6 summary: business design

- Prices are hypotheses, anchored between local calculators (₹5,000 one-time, S25) and Western monitoring/MIS prices (S17, S18, S30).

- The model is driven mainly by new-account velocity, onboarding fees and ARPA, not by infrastructure cost.

- Corrugated alone caps out at roughly ₹15–20 cr ARR in India (bottom-up, below). Expansion into flexibles and plastics via Pulse is necessary for a larger company. That is why the second product matters, but it comes second.

## §11: Pricing strategy

### Pricing models evaluated

| Model | Fit | Verdict |
| --- | --- | --- |
| Per user | SMEs resist paying for floor users; it discourages job-close adoption | Reject for floor users; include unlimited “capture-only” users |
| Per plant tier | Matches how owners think (“my factory”) | Primary model for Margin Control |
| Per machine | Natural for Pulse; scales with value | Primary model for Pulse |
| Usage-based (AI credits) | For RFQ extraction and NL reports | Add-on, with an included monthly allowance |
| Hardware + software bundle | Pulse | Yes (Model A) |
| Enterprise licence | Multi-plant | Custom, ≥ ₹3 L/yr |
| Annual contracts | Cash and retention | Default: annual prepaid; monthly at +20% |
| Implementation fees | Funds onboarding; filters out tyre-kickers | Always charge; the sensitivity analysis shows waiving them nearly doubles peak cash need |
| Premium integrations | Tally live sync, ERP connectors | Add-on |
| Paid support / SLA | Enterprise | Add-on |

### Indicative price scenarios (hypotheses)

| Product | Entry SME | Growing mid-size | Larger industrial |
| --- | --- | --- | --- |
| Margin Control – corrugated | ₹3,500/mo (₹42k/yr) + ₹15k onboarding | ₹8,000/mo (₹96k/yr) + ₹40k | ₹25–50k/mo + ₹1.5–3 L |
| Margin Control – flexibles | ₹6,000/mo + ₹25k | ₹12,000/mo + ₹50–75k | ₹30–60k/mo + ₹2 L+ |
| Pulse (per machine) | ₹12k hardware + ₹700/mo (≤ 10 machines) | ₹11k + ₹900/mo with analytics and job costing | Volume pricing ₹10k + ₹600–800/mo; optional HaaS ₹1,500–1,800/mo on 24-month contracts |
| Pulse Energy | Meter at cost + 25%; ₹500/meter/mo | Plant bundle ₹6,000/mo up to 10 meters | Custom |
| AI credits | 50 RFQ extractions/mo included in Growth | ₹5–10 per extra extraction | Volume |

### Risks of pricing too low

Bottom line: no tier below ₹3,500/month in year 1. The reasons:

- Onboarding a non-digital SME takes 1–2 days, plus repeated phone and WhatsApp support.

- Pulse adds hardware replacement and truck-rolls.

- At ₹1,000–2,000 per month, one support visit erases a year of margin.

### How Cyberion avoids becoming a custom-development agency

- Published product boundary. Costing, margin, job actuals and machine actuals. Not accounting, payroll, GST invoicing or a general ERP.

- Configuration over customisation. Segment templates; plant tables (waste, flute factors, machine rates); report builder with fixed fields.

- Standard onboarding (5 steps):

  - Data request checklist.

  - Import masters.

  - Reference-quote calibration (20 quotes must match the customer’s own within ±1%).

  - Training (2 sessions).

  - 30-day check-in.

- Reusable connectors only. A customer-specific integration is built only if it becomes a product connector usable by ≥ 3 customers. Otherwise it is paid at a rate card (e.g. ₹15,000/day) with no long-term maintenance promise.

- Paid change requests. Anything outside configuration goes to a public roadmap vote, or is paid work that Cyberion owns and productises.

- Say no to plant-specific forks of the code.

## Deliverable I: Financial model

Files:

- model/financial_model.py: all assumptions in code, editable.

- model/monthly.csv: 36 months × 3 scenarios.

- model/summary.md: tables for all scenarios.

- model/sensitivity.md.

These are scenarios, not predictions. The account-acquisition curve is the least certain input and must be replaced with pilot data by month 6.

### Key assumptions

| Assumption | Conservative | Base | Optimistic | Basis |
| --- | --- | --- | --- | --- |
| Starting ARPA (software) | ₹4,500/mo | ₹6,000/mo | ₹7,500/mo | Tier mix hypothesis (Starter/Growth) |
| ARPA expansion | 0.6%/mo | 1.0%/mo | 1.2%/mo | Upsell to Growth, WIP, Tally connector [H] |
| Onboarding fee | ₹20k | ₹30k | ₹40k | Tier mix |
| Monthly logo churn | 3.0% | 2.0% | 1.5% | SME SaaS typical range [I]; measure from pilots |
| New accounts, Y1 total | 15 | 29 | 45 | Founder-led selling in one cluster [H] |
| New accounts, Y2 / Y3 | 43 / 60 | 90 / 138 | 144 / 240 | Sales hire + partners [H] |
| Pulse attach (from M13) | 10% | 20% | 30% of new accounts × 4 machines | [H] |
| Pulse hardware price / cost | ₹12,000 / ₹6,500 | same | same | Part 3 BOM ranges [I] |
| Pulse SaaS | ₹900/machine/mo | same | same | [H] |
| Founder draw | ₹1.0 L/mo | same | same | Assumption |
| Engineer 1 (from M3) | ₹85k/mo loaded | same | same | Indian market [I] |
| Customer success | 1 FTE per 60 accounts at ₹45k (in COGS) | same | same | SME hand-holding [I] |
| Sales executive | from M13 | from M10 | from M8 | ₹60k + 10% of first-year contract value |
| Engineer 2 (IoT/data) | from M16 | from M13 | from M10 | ₹1.1 L/mo |
| Cost to serve per account | ₹700/mo (infra ₹250, AI ₹150, support ₹300) | same | same | [I] |
| Marketing | ₹40k/mo from M4; trade fairs ₹3–4 L in M9, M21, M33 | same | same | IndiaCorr-type events (S62) |
| Pulse development | ₹5 L across M10–M12 | same | same | Part 3 |

### Results

| Scenario | Peak cumulative cash need | Sustained operating break-even | Month-36 accounts | Month-36 MRR | Month-36 ARR |
| --- | --- | --- | --- | --- | --- |
| Conservative | ₹92 L (still burning at M36) | Not within 36 months | ~84 | ₹4.9 L | ₹0.59 cr |
| Base | ₹34 L | Month 22 | ~205 | ₹18.8 L | ₹2.26 cr |
| Optimistic | ₹21 L | Month 13 | ~364 | ₹45 L | ₹5.4 cr |

Base case: monthly detail for year 1, quarterly for years 2–3 (₹ lakh)

| Period | New | Accounts | MRR | Revenue | Gross margin % | Opex | Net | Cum. cash |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| M1 | 0 | 0 | 0.00 | 0.00 | – | 1.30 | −1.30 | −1.30 |
| M2 | 0 | 0 | 0.00 | 0.00 | – | 1.30 | −1.30 | −2.60 |
| M3 | 0 | 0 | 0.00 | 0.00 | – | 2.15 | −2.15 | −4.75 |
| M4 | 1 | 1.0 | 0.06 | 0.36 | 64.9 | 2.45 | −2.22 | −6.97 |
| M5 | 2 | 3.0 | 0.19 | 0.79 | 66.8 | 2.45 | −1.92 | −8.89 |
| M6 | 2 | 4.9 | 0.31 | 0.91 | 20.4 | 2.45 | −2.26 | −11.15 |
| M7 | 3 | 7.8 | 0.50 | 1.40 | 38.2 | 2.45 | −1.92 | −13.07 |
| M8 | 3 | 10.7 | 0.69 | 1.59 | 44.2 | 2.45 | −1.75 | −14.82 |
| M9 | 4 | 14.5 | 0.94 | 2.14 | 51.8 | 5.45 | −4.34 | −19.16 |
| M10 | 4 | 18.2 | 1.19 | 2.39 | 55.8 | 5.86 | −4.53 | −23.69 |
| M11 | 5 | 22.8 | 1.51 | 3.01 | 59.8 | 4.95 | −3.15 | −26.84 |
| M12 | 5 | 27.3 | 1.83 | 3.33 | 62.7 | 4.45 | −2.36 | −29.20 |
| Q5 | 18 | 43.4 | 3.12 | 15.20 | 65.1 | 13.93 | −4.03 | −33.23 |
| Q6 | 21 | 61.4 | 4.63 | 20.70 | 67.5 | 14.22 | −0.25 | −33.48 |
| Q7 | 24 | 81.3 | 6.38 | 26.89 | 67.8 | 18.04 | +0.20 | −33.28 |
| Q8 | 27 | 103.0 | 8.36 | 33.78 | 71.2 | 14.87 | +9.20 | −24.08 |
| Q9 | 30 | 126.3 | 10.58 | 41.40 | 72.8 | 15.22 | +14.91 | −9.16 |
| Q10 | 33 | 151.3 | 13.06 | 49.78 | 73.2 | 15.59 | +20.87 | +11.70 |
| Q11 | 36 | 177.7 | 15.81 | 58.93 | 75.4 | 19.98 | +24.44 | +36.14 |
| Q12 | 39 | 205.4 | 18.82 | 68.89 | 75.2 | 16.39 | +35.41 | +71.55 |

Gross margin dips in M6–M8 because the first customer-success hire is carried as COGS before there are enough accounts to absorb it.

### Unit economics (base case, steady state)

- ARPA: ~₹7,500–9,000/month (incl. expansion); gross margin: ~73–75%.

- Contribution per account: ≈ ₹5,500–6,500/month.

- CAC (blended, base, Y2): (sales salary + commission + marketing + founder sales time) ÷ new accounts ≈ ₹25–40k [I].

  - CAC payback: about 4–7 months of contribution, or faster after onboarding fees.

  - Founder time is unpriced in this calculation.

- Lifetime at 2% monthly churn: ~50 months, so LTV/CAC is comfortably above 3 if churn holds. At 4% churn LTV halves (sensitivity below).

### Sensitivity: what matters most

| One change from base | Peak cash ₹L | Break-even month | M36 ARR ₹cr |
| --- | --- | --- | --- |
| Base | 33.6 | 22 | 2.26 |
| ARPA −30% | 44.2 | 22 | 1.63 |
| New accounts −30% | 46.5 | 22 | 1.59 |
| New accounts +30% | 27.3 | 16 | 2.93 |
| Churn 4%/mo | 36.1 | 22 | 1.85 |
| CS capacity 30 accounts/person | 37.3 | 22 | 2.26 |
| No ARPA expansion | 38.5 | 22 | 1.64 |
| Onboarding fee waived | 61.1 | 23 | 2.26 |

Measure in the first pilots:

- Audit-to-subscription conversion rate.

- Achieved ARPA and tier mix.

- Onboarding hours per account.

- Job-close compliance (predicts churn).

- Support contacts per account per month.

- Time from first meeting to payment (sales cycle).

### Bottom-up market estimate (not TAM)

| Segment | Reachable ICP plants (method) | Annual contract value | Serviceable ARR |
| --- | --- | --- | --- |
| Corrugated: automatic + upper semi-automatic | ~300–500 automatic (S1, S2) + ~15–20% of 10,000–12,000 semi-automatic ≈ 2,000–2,900 [I] | ₹72k (blended ₹6k/mo) | ₹14–21 cr |
| Flexible converters (organised) | No reliable count found; 1,000–2,000 is a hypothesis to verify with association directories [H] | ₹1.4 L | ₹14–28 cr |
| Plastics processors with ≥ 10 machines | 30,000–50,000 units (S6, S7) × 10–15% [H] ≈ 3,000–7,500 | Pulse: 15 machines × ₹900 × 12 ≈ ₹1.6 L + costing | ₹50–120 cr |

Obtainable in 36 months (base): ~205 accounts, ₹2.3 cr ARR, about 10% of corrugated SAM plus early flexibles. The arithmetic shows plastics plus Pulse is where scale must eventually come from, which is why it is the second product.

### Funding implication

- Base case: needs ~₹35 L of runway plus a 30% buffer (≈ ₹45–50 L).

- Conservative case: needs ~₹90 L+ and still does not break even. Do not fund the conservative path: if month-9 gates fail, re-segment rather than spend through it.

- Sources: founder capital, revenue from audits and onboarding, then angels or government programmes. The Startup India Seed Fund Scheme and state startup grants exist [PK]; verify current terms before relying on them.

## Deliverable J: Engineering roadmap

| Phase | Duration (lean / staffed) | Skills | Dependencies | Indicative budget (lean / staffed) | Deliverables | Key metrics | Go / no-go | Principal risks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Research and validation | 6–8 wk / 4–6 wk | Founder (sales and domain), 1 analyst (optional) | Cluster access; PackQuote audit | ₹1.5–3 L / ₹4–6 L (travel, audits, prototype) | 35–45 interviews; 10 walk-throughs; 5 paid audits; PackQuote technical audit; clickable prototype | Audits sold; gap measured; WTP | See H7 week 6 | Founder time split between selling and building |
| 2. MVP (Margin Control) | 8–12 wk / 6–8 wk | Full-stack engineer, founder as product owner, part-time designer | Phase 1 go | ₹4–6 L / ₹10–15 L | Versioned costing engine; price book; bulk re-price; job-close PWA; quote-vs-actual; Tally CSV/XML import; RBAC; audit log; billing | 20 reference quotes within ±1%; job close < 30 s | 5 paying accounts | Legacy PackQuote code debt |
| 3. Paid pilots | 8–12 wk (overlaps 2) | + CS/implementation executive | MVP | ₹3–5 L / ₹6–8 L | 5–10 live plants; baseline vs pilot reports; onboarding playbook v1 | Compliance ≥ 80%; NPS; conversion | ≥ 3 audits show ≥ 1% gap and convert | Compliance; owner attention |
| 3b. Pulse prototype (starts only after 15 accounts or 3 pilot commitments) | 12–20 wk / 10–14 wk | Embedded engineer (ESP-IDF), hardware designer (contract), licensed electrician partner | Customer demand | ₹5–8 L / ₹10–15 L | Off-the-shelf industrial ESP32/gateway pilot → custom PCB rev A/B; firmware with OTA and secure boot; EMC pre-scan; WPC ETA; installation SOP | ≥ 95% state accuracy; < 2 h install; 0 safety incidents | 3 paid Pulse pilots, ≥ 2 convert | EMC, field failures, certification scope (MTCTE) |
| 4. Commercial product | 3–6 mo / 2–4 mo | + 2nd engineer, + sales | Pilot conversions | ₹10–15 L / ₹25–35 L | Self-serve onboarding; billing; monitoring; documentation; security hardening (pen-test); Pulse batch 100 units with test jig; spares and RMA process | Churn < 2%/mo; onboarding < 5 days; gross margin > 65% | 50 accounts | Support load; hardware returns |
| 5. Repeatable growth | 6–18 mo | + CS team, partner manager | — | Revenue-funded | Partner programme; Flexibles edition; Tally live connector; EUROMAP/OPC UA connector; scheduling; RFQ document AI | NRR > 100%; partner-sourced > 30% of new | 150+ accounts, positive operating cash | Spreading across too many segments |

Notes:

- Hardware timelines (EMC fixes, certification, enclosure tooling, component lead times) are longer and less predictable than web software. Do not commit Pulse delivery dates to customers before rev B passes the pre-compliance scan.

- Lean vs staffed: “lean” means the founder plus 1 engineer plus contractors. “Staffed” adds a product designer, an embedded engineer and a CS hire from the start. It is roughly 2× the cost for ~30% less elapsed time; the bottleneck is customer learning, not coding.

## Deliverable K: Go-to-market plan for India

### Cluster selection method (to finalise in weeks 1–2)

Score candidate clusters on:

- Density of ICP plants within 60 km;

- Founder access (day trips, language, network);

- Association activity;

- Price pain (recent kraft or resin shocks);

- Fit for later Pulse (co-located plastics processors).

Candidates to evaluate (hypotheses to verify with association directories and GST/IndiaMART listings):

| Cluster | Why consider | Caveat |
| --- | --- | --- |
| Ahmedabad–Vadodara–Vapi–Daman–Silvassa belt (Gujarat/DNH) | Packaging and plastics density; DNH claims ~28% of India’s plastic production (S48); integrated corrugated + plastics | Claim is promotional; verify unit counts |
| Mumbai–Thane–Bhiwandi–Vasai–Palghar | Many corrugated and flexible converters serving FMCG/pharma [I] | Expensive travel time |
| Delhi NCR (Faridabad, Noida, Sonipat, Bahadurgarh) | Northern corrugated association activity; complaints documented (S4); IMM deployments by local IoT startups (S22) | Competitive for monitoring |
| Pune–Chakan | Auto-component packaging and plastics [I] | — |
| Chennai–Hosur–Sriperumbudur | Auto/electronics packaging, moulders [I] | — |
| Baddi / Himachal | Pharma packaging; corrugators under stress (Tribune, S4 series) | Remote |

Rule: choose one cluster within day-trip distance of the founder. Do not pick it for size alone. The second cluster comes only after 10 paying customers.

### Path to 10 / 25 / 100 / 500 customers

| Milestone | Primary channel | Tactics | Proof assets | Metrics |
| --- | --- | --- | --- | --- |
| First 10 (M1–M7) | Founder-led direct | Warm intros (existing PackQuote users, kraft dealers, CA/Tally partners); paid Margin Audit; owner review meetings | Audit reports (anonymised with consent) | Audits sold/offered ≥ 30%; audit→annual ≥ 60% |
| 25 (M8–M12) | Founder + 1 sales executive; association talks | ICCMA/regional association sessions; WhatsApp price-bulletin with dealers; referral credit (1 month free per referral) | 2 named case studies with ₹ figures | Lead→audit ≥ 15%; cycle < 45 days |
| 100 (Y2) | Sales team + partners | Second cluster; IndiaCorr Expo (S62); Tally partners (15–20% commission); flexibles edition | Benchmark report (opt-in, anonymised); video testimonials | Partner-sourced ≥ 30%; CAC < ₹40k |
| 500 (Y3–Y4) | Partners + inside sales + Pulse cross-sell into plastics | Machine-dealer installation partners; energy auditors; regional resellers | ROI calculator; certified installers | NRR > 105%; churn < 1.5%/mo |

### Repeatable sales process

- Lead (referral/association/dealer).

- 20-minute call: qualify turnover, ICP, owner availability.

- Factory visit (45 min interview + walk-through; H2).

- Margin Audit proposal (H4) with payment.

- Audit delivery and owner review.

- Annual plan proposal: tier, onboarding, start date.

- Onboarding (5 steps).

- 30-day check-in with compliance report.

- Quarterly margin review (this drives retention and upsell).

- Renewal at month 11, with a value summary attached.

Selling outcomes, not AI. Every conversation centres on the customer’s own rupees:

- “₹X stuck in un-revised prices since the last mill hike.”

- “Y SKUs below 5% margin.”

AI is mentioned only as “it reads your RFQ PDFs for you” once the core value is accepted.

### Initial outreach plan (first 6 weeks)

- Build a list of 150 ICP plants in the chosen cluster (association member lists, IndiaMART, GST search, dealer referrals).

- Send 60 personalised WhatsApp/phone approaches through a referrer.

- Target 35 meetings, 25 interviews and 10 walk-throughs.

- Make 10 audit offers and close 5 audits.

- Track weekly: contacts, meetings, interviews, audits offered, audits paid, and conversion at each stage.

## §18: International expansion

| Factor | India (beachhead) | Latvia | Larger EU option (e.g. Poland, Germany) [I] |
| --- | --- | --- | --- |
| Customer concentration | Thousands of ICP plants (S1, S6) | Small: individual plastic-packaging firms of tens of employees (S49) | Larger converter base [PK] |
| Competitor maturity | Fragmented, low-price | Mature EU MIS/MES vendors sell into the region [I] | Mature (Label Traxx, Cerm, Kiwiplan, Guidewheel-type) |
| Localisation | English/Hindi/regional, Tally | Latvian/Russian/English; EU accounting | Local language, DATEV etc. |
| Data protection | DPDP (S39) | GDPR | GDPR |
| Hardware certification | WPC ETA (S42), MTCTE to verify (S43) | CE: RED + EN 18031 [PK], CRA from Dec 2027 (S40), Data Act access-by-design (S41) | Same |
| CAC and support | Low cost, but field-heavy | High travel/support cost from India | High |
| Advantage over India | — | None evident unless the founder has a specific network, partner or funding there | Larger ACVs, but heavy compliance |

Recommendation: delay international expansion until there are ≥ 150 Indian accounts, a stable product, and documented ROI case studies.

- Earliest sensible move: software-only Margin Control for a specific EU segment, via a partner, with no hardware, to avoid CE/RED/CRA work.

- Latvia only makes sense if the founder has a concrete reason: a customer, partner, residence, grant, or an EU entity needed for funding. Even then, use it as an EU legal and sales base for software, not as a primary market.

- No public evidence found here makes Latvia’s packaging or plastics sector a better market than India.

## Deliverable L: 3–5-year company strategy (conditional)

### Strategy options compared

| Strategy | Capital need | Gross margin | Operational complexity | Competitive advantage | Risk |
| --- | --- | --- | --- | --- | --- |
| A. Focused vertical SaaS (packaging costing only) | Low | 75–85% | Low | Domain depth | Capped market (~₹15–40 cr SAM) |
| B. Portfolio of specialised products (costing + Pulse + modules) | Medium | 60–75% blended (hardware dilutes) | Medium–High | Hardware–software loop; job-level actuals | Spreading thin |
| C. Integrated industrial platform | High | Variable | Very high | Data and integration network | Premature without scale |

Recommendation: A → B → (conditional) C.

- Stay A until ~50 accounts.

- Become B with Pulse once the triggers below are met.

- Consider C only beyond ~₹15–20 cr ARR, with external capital.

### Conditional stages and milestones

| Stage | Trigger (evidence required) | What gets unlocked | Organisation |
| --- | --- | --- | --- |
| 1. Focused product (Y1) | 5 paid audits converted | Margin Control MVP → commercial | Founder, 1–2 engineers, 1 CS |
| 2. Connected SaaS modules (Y1–Y2) | 25 accounts, churn < 2%, job-close ≥ 80% | WIP, Flexibles edition, Tally live | + sales, + CS |
| 3. Retrofit IIoT (Y2) | 15+ accounts asking for automatic actuals, or 3 paid Pulse pilots | Pulse hardware batch of 100; plastics beachhead | + embedded engineer, installation partners |
| 4. Analytics and AI decision support (Y2–Y3) | ≥ 100 accounts and ≥ 50k closed jobs | Learned waste curves, rate calibration, RFQ AI, scheduling | + data engineer |
| 5. Platform (Y4–Y5) | ≥ ₹15 cr ARR, NRR > 110%, partner demand for an API | Public API, partner ecosystem, opt-in benchmarks, possibly an EU software entry | Product teams per segment; partner team |

Hardware scale-up criteria:

- Stay with contract manufacturing until 1,000+ units a year.

- Hardware RMA rate < 2%.

- Hardware never exceeds ~30% of revenue, to protect margins and working capital.

Build internally:

- Costing engine and segment models.

- Data model.

- Firmware and security.

- Customer success playbooks.

Partner for:

- PCB assembly and enclosure manufacturing.

- Electrical installation.

- Certified meters and sensors.

- Tally/ERP distribution.

- Certification testing labs.

- Cloud infrastructure.

Hiring triggers:

- Each engineer added at roughly +₹10–15 L ARR.

- Customer success at 1 per 60 accounts.

- Sales hires once founder-led conversion is documented: ≥ 10 deals with a repeatable script.

# Part 6: First 90 days (Deliverable M), founder decision register (Deliverable N) and final recommendation

Evidence labels [F] [D] [I] [H] [PK] and source IDs (S#) are as defined in SOURCES.md.

## Stage 7 summary: execution planning

- First 90 days: sell before building. The deliverable of weeks 1–6 is paid evidence: audits, letters of intent and measured gaps, not code.

- Code work: limited to (a) hardening PackQuote’s costing engine and (b) a thin Margin Control MVP that the audits prove is needed.

- Hardware: one 2-week feasibility spike on the bench using off-the-shelf parts. No PCB design and no hardware spend beyond about ₹40,000.

## Deliverable M: First 90 days, week by week

Budget for 90 days (lean): ≈ ₹6–8 L.

- Founder draw ₹3 L.

- Engineer from week 9 ₹0.9 L.

- Travel and visits ₹0.8 L.

- Prototype design and tools ₹0.5 L.

- Hardware spike ₹0.4 L.

- Legal (NDA, MSA, privacy policy) ₹0.4 L.

- Contingency ₹1 L.

Offset: 5 paid audits bring in ~₹1.25 L.

| Week | Research and discovery | Factory visits | Product / engineering | Customer acquisition | Spend priority | Milestone (measurable) |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Audit PackQuote: segments supported, customers, usage, code quality, costing accuracy on 20 known quotes. Choose a cluster using the Part 5 method | — | Engine test harness started | List 150 ICP plants; identify 10 warm referrers (existing PackQuote users, kraft dealers, CAs) | None | PackQuote audit note; cluster chosen; list built |
| 2 | Finalise interview guide (H2), audit template, NDA and pilot terms | 3 | Reference-quote tests | 20 outreach contacts; 8 meetings booked | Legal templates | 8 meetings booked |
| 3 | Interviews 1–8 | 3 | Clickable re-pricing + quote-vs-actual prototype (Figma or PackQuote UI stub) | Offer first audits | Travel | ≥ 6 interviews; 2 audit offers |
| 4 | Interviews 9–16; first synthesis | 2 | Prototype tested with 3 owners (V4) | 20 more outreach contacts | — | ≥ 2 audits paid |
| 5 | Interviews 17–25; plastics interviews 1–5 (for the Pulse thesis) | 2 | Audit tooling: import scripts for quotes, invoices and Tally exports | Deliver audit #1 | — | Audit #1 delivered |
| 6 | Gate 1 review (H7) | — | Hardware spike: off-the-shelf ESP32 + 2 CTs + Modbus meter on a bench motor; measure state accuracy and noise | Deliver audits #2–3; offer annual plans | Hardware spike ₹40k | Go: ≥ 3 audits paid, ≥ 15 interviews with concrete losses. Pivot: < 2 audits paid → test flexible converters with the same offer for 3 weeks |
| 7 | Synthesis: real gap distribution; pricing reaction (V8) | 2 | MVP spec frozen: price book, bulk re-price, job-close PWA, quote-vs-actual, Tally import | Close first annual plan | — | Spec signed off; 1 contract |
| 8 | Flexible-converter interviews 1–5 | 2 | MVP sprint 1: price book + re-price | Audits #4–5 | — | ≥ 5 audits completed in total |
| 9 | Plastics interviews 6–10 (Pulse) | 2 | Engineer #1 joins; sprint 2: job-close PWA (offline) | 2 more annual plans | Engineer salary | ≥ 3 contracts or LOIs with payment dates |
| 10 | — | 1 | Sprint 3: quote-vs-actual report; Tally CSV/XML import | Onboard customers 1–3 (5-step playbook) | — | 3 customers live on the price book |
| 11 | Job-close compliance measurement (V5) | 3 (onboarding) | Sprint 4: margin alerts; escalation pack PDF; audit log | Referral asks; first association contact | — | ≥ 70% job-close compliance at 2 plants |
| 12 | Retrospective; update model with real ARPA, cycle time and onboarding hours | — | Bug fixing; security basics (backups, RLS checks, MFA) | Close contracts 4–5 | — | Gate 2 (below) |
| 13 | Write the next-quarter plan | — | Release v1.0 Margin Control | Ask for case-study consent | — | Plan approved |

### Day-90 stop / continue / pivot criteria

| Outcome at day 90 | Decision |
| --- | --- |
| ≥ 5 paying annual accounts (or 3 + 5 LOIs); ≥ 2 audits with gap ≥ 1% of revenue; job-close ≥ 70% at ≥ 2 plants | Continue. Hire customer success at month 6; plan the sales hire for month 10; keep Pulse on hold until 15 accounts |
| Audits sell, but customers will not subscribe | Reposition. Sell Margin Audit as a recurring quarterly service (₹15–25k/quarter) while simplifying the software; re-test pricing |
| Gap is small (< 0.5% of revenue) in most audits | Pivot the wedge to WIP/job control (O5) or to flexibles (O2), where costing complexity is higher |
| No one pays for anything after 10 serious offers | Stop the corrugated thesis. Run the same 6-week protocol on plastics energy/runtime (O3/O4) before writing any more code |

## Deliverable N: Founder decision register

| # | Decision | Recommendation | Evidence supporting it | Consequence of getting it wrong |
| --- | --- | --- | --- | --- |
| N1 | What exactly is PackQuote today (segments, customers, revenue, code health)? | Audit in week 1 before anything else | Not available to this research; every timeline depends on it | Building Margin Control on an engine that cannot be trusted; months lost |
| N2 | First segment: corrugated vs flexible | Corrugated first, flexibles second | Thousands of units (S1, S2); kraft ≈ 90% of input cost, ~5% margins (S4); documented volatility (S5); simpler, standardisable costing | If wrong, slower sales. Mitigated by testing flexibles if gate 1 fails |
| N3 | Software first or hardware first? | Software first (Margin Control); Pulse after 15 accounts or 3 paid Pulse pilots | Monitoring is crowded (S16–S22); hardware adds certification (S42, S43), installation and working-capital burden | Hardware first risks cash burn in a crowded market without a differentiated story |
| N4 | Which cluster? | One cluster within day-trip distance of the founder, scored on density, access and association activity | Sales practicality beats cluster size (brief requirement); clusters listed in Part 5 are hypotheses | Wrong cluster means long travel and slow learning; switch after 4 weeks if meetings < 8/week |
| N5 | Price level | Starter ₹3,500, Growth ₹8,000, Multi-plant ₹25k+/month; always charge onboarding | Anchors S25 (₹5k calculators) vs S17/S18 (USD monitoring); the model shows onboarding fees materially reduce cash need | Too low: support costs swamp margin. Too high: slow adoption. Test with V8 |
| N6 | Commercial model for Pulse | Model A: hardware sale + annual SaaS prepaid; HaaS only for > 30 machines with deposit | Working-capital protection; Indian SMEs buy small capex [I] | HaaS without capital strands devices on churned customers |
| N7 | Build custom PCB or buy industrial ESP32/gateway hardware for pilots? | Buy for pilots; design own PCB only after the I/O mix is proven | Avoids EMC iteration and certification before demand exists | Early PCB spend wasted if requirements change |
| N8 | AI scope in year 1 | Limited to RFQ extraction (human-approved) and margin explanation text; no LLM in pricing maths | Deterministic costing is auditable; LLM errors in prices destroy trust | An AI pricing error in front of an owner can lose the account and referrals |
| N9 | Data policy | Customer owns data; no cross-tenant pooling of prices or structures; opt-in anonymised aggregates only | DPDP Act/Rules (S39); confidentiality expectations of competitors in the same cluster [I] | One leak between competing box makers in a cluster could end the business locally |
| N10 | Custom development requests | Rate card; build only reusable connectors (≥ 3 customers) | Agency drift destroys SaaS margins (brief requirement) | Founder time absorbed by bespoke work; product stalls |
| N11 | International (Latvia/EU) | Delay until ≥ 150 Indian accounts; software-only first; hardware only after CE/RED/CRA readiness | Small Latvian market (S49); EU regulatory load (S40, S41, [PK] RED) | Premature expansion splits a tiny team and adds compliance cost without customers |
| N12 | Funding | Bootstrap through gate 2 using audit and onboarding revenue; raise ~₹50 L only after 15–25 paying accounts | Base-case peak cash ~₹34 L (model); conservative path not worth funding | Raising too early dilutes on hypotheses; raising too late stalls hiring |
| N13 | Safety boundary | Monitoring and decision support only; never control or safety functions; licensed electricians install | EUROMAP 77 itself excludes control/safety (S32); electrical safety rules [PK] | Injury, liability, warranty disputes and loss of trust across the cluster |

## Final recommendation (falsifiable)

What to build first.

- PackQuote Margin Control: a kraft-price-linked bulk re-pricing and quote-vs-actual job-profitability layer on top of PackQuote.

- Includes a 30-second mobile job close, Tally import, and an audit trail.

- Software only; deterministic costing; LLM used only for explanation text and, later, RFQ extraction with human approval.

For whom. Indian corrugated box manufacturers with ₹5–150 cr turnover, automatic or larger semi-automatic plants, using Tally and Excel, in one cluster within reach of the founder. Flexible-packaging converters come next on the same engine.

At what indicative price.

- ₹3,500 / ₹8,000 / ₹25,000+ per month (annual prepaid, excluding GST), plus ₹15k–₹3 L onboarding.

- Entry is via a ₹25,000 Margin Audit credited to year one.

How to validate it.

- 25+ owner interviews and 10 walk-throughs.

- 5 paid Margin Audits that measure the real quote-vs-actual and re-pricing-lag gap on the customer’s own records.

- ≥ 3 annual contracts by day 90.

What must be true before scaling.

- Most audited plants show a recoverable gap of ≥ 1% of revenue, which is at least 5× the subscription price.

- ≥ 80% job-close compliance at most live plants (without it the product is just a calculator).

- Logo churn < 2%/month through month 9.

- Audit-to-subscription conversion ≥ 50%, with a sales cycle under 45 days.

What would disprove the thesis:

- Audits find small gaps (< 0.5% of revenue).

- Owners will not pay a recurring fee once the audit is done.

- Floor staff will not record actuals even with a 30-second flow.

What not to build now: generic OEE dashboards, vibration predictive maintenance, camera inspection, LLM factory copilots, closed-loop control, custom ERP features, and EU expansion.

What comes second, and when.

- Cyberion Pulse: a non-invasive retrofit node (split-core CTs, isolated pulse input, Modbus to certified energy meters) on ESP32-S3 with secure boot, signed OTA and an offline buffer.

- Sold as hardware (₹11–12k per machine) plus ₹700–1,200 per machine per month, feeding machine hours, kWh and counts into job costing.

- Built after 15 paying Margin Control accounts or 3 paid Pulse pilots, and taken into plastics clusters as the path beyond the ~₹15–20 cr ARR ceiling of corrugated costing alone.

# Appendix: Source register

All sources were retrieved by web search during 19 October 2026. “Type” says how much weight a source can carry: Assoc = industry association or government · Trade = trade press · Acad = academic or peer-reviewed · Vendor = vendor marketing or self-reported (directional only) · Aggreg = aggregator, review or marketplace listing · Law = law-firm or regulatory briefing.

Some pages could not be opened directly from the research environment (DNS failures on printweek.in and espressif.com). For those pages, the claim relies on the search-engine extract and is marked “(extract)”. Verify every “(extract)” claim before quoting it externally.

| ID | Source (publisher, date) | Type | What it supports | URL |
| --- | --- | --- | --- | --- |
| S1 | ICCMA statement on kraft paper prices and supply disruption, via IndiaBlooms (July 2026) | Assoc (extract) | ~300 automatic and 12,000+ semi-automatic corrugated units; ~5.2 Mt/yr; ~₹18,000 cr; 6 lakh+ workers; industry under distress | https://indiablooms.com/phoenix/server.php/finance/corrugated-box-industry-industry-in-distress-over-rising-kraft-paper-prices-supply-disruptions/details |
| S2 | ICCMA president quoted in trade press, c. 2022–23 (Deccan Chronicle) | Assoc (extract) | ~500 automatic and ~10,000 semi-automatic plants; 8 Mt kraft/yr; ~₹40,000 cr | https://deccanchronicle.com/nation/current-affairs/070723/corrugated-packaging-industry-india.html |
| S3 | PrintWeek India, “Corrugation to grow at 10-12% annually: FCBM” (Dec 2024) | Trade (extract) | FCBM: ~₹50,000 cr/yr market, 10–12% growth | https://www.printweek.in/news/corrugation-to-grow-at-10-12-annually-fcbm-59832 |
| S4 | The Tribune, “Corrugated box manufacturers in North under stress” (date unclear) | Trade (extract) | Kraft ≈ 90% of input cost; margins ~5%; mills announce prices at the last moment; buyers order in advance, so makers cannot renegotiate | https://tribuneindia.com/news/corrugated-box-manufacturers-in-north-under-stress-30149 |
| S5 | PrintWeek India, “Corrugators in distress as kraft paper prices soar by 29%” (2017) | Trade (extract) | Four kraft price revisions, 22–29% effective rise in under three months | https://www.printweek.in/news/corrugators-distress-kraft-paper-prices-soar-24120 |
| S6 | AIPMA pre-budget proposals, via Plastemart (Dec 2024) | Assoc | ~50,000 plastics processing units, 85–90% MSME, 4 million+ jobs | https://www.plastemart.com/Press-Release-Plastics-Industry/compostable-biopolymer-products/7204 |
| S7 | Plastindia Foundation, Plastics Industry Status Report 2021-22, via Modern Plastics India | Assoc | 35,000+ processing units, ~80% SME | https://modernplasticsindia.in/?p=36185 |
| S8 | Nexdigm, India flexible packaging market report (2025) | Aggreg | USD 20.41 bn (2025) estimate | https://www.nexdigm.com/market-research/report-store/india-flexible-packaging-market-research-report/ |
| S9 | IMARC, India flexible packaging market | Aggreg | USD 4.6 bn (2024) estimate; shows 4–5× disagreement between research firms | https://imarcgroup.com/india-flexible-packaging-market |
| S10 | Thiriez, MIT thesis on injection-moulding energy (2006) | Acad | Specific energy consumption: hydraulic 19.0, hybrid 13.2, all-electric 12.6 MJ/kg (incl. auxiliaries and grid) | https://dspace.mit.edu/handle/1721.1/35646 |
| S11 | ACEEE Summer Study, “The Promise of All-Electric Injection Molding Machines” (2005) | Acad | Measured 0.278 vs 0.073 kWh/lb, hydraulic vs all-electric | https://www.aceee.org/files/proceedings/2005/data/papers/SS05_Panel01_Paper15.pdf |
| S12 | ExxonMobil / Tangram Technology, Energy Saving Guide for Injection Moulders | Vendor/Expert | ~30% of energy is discretionary in plants without energy measures; energy spend often approaches direct-labour cost | https://cdn.uc.assets.prezly.com/7b62e883-cd3a-4abb-846d-a3d0f75d440b/-/inline/no/ExxonMobil%20Energy%20Saving%20Guide%20for%20Injection%20Moulders%20Final.pdf |
| S13 | Benchmarking article, plastics and packaging energy (republished 2025) | Trade | Energy cost 6–8% of turnover, “same order as profit” | https://tietkiemnangluong.com.vn/tin-tuc/news/t41992/benchmarking-the-first-step-in-saving-energy-in-the-plastic-and-packaging-industry |
| S14 | Tangram Technology guide hosted by Mobil | Expert | 200+ injection-moulding site energy surveys; warns against a single kWh/kg “benchmark” | https://mobil.com/en/industrial/podcast/~/media/C19701CE80A046DD8D1073C545C262E7.ashx |
| S15 | Reliability Magazine summary of US DOE Compressed Air fact sheets | Trade (secondary) | Leaks “sometimes” waste 20–30% of compressor output; <10% achievable when well maintained | https://reliamag.com/topics/guides/compressed-air-leak-statistics |
| S16 | Guidewheel, plastics and packaging page; Plastics Technology product note | Vendor / Trade | CT-clamp current sensing learns run/idle/stop states; used on IMMs, extruders, blow moulders, thermoformers | https://www.guidewheel.com/industries/plastics-and-packaging · https://www.ptonline.com/products/machine-monitoring-becomes-simpler-and-more-affordable-than-ever |
| S17 | PricingSaaS tracker (Sept 2026); Guidewheel comparison page | Aggreg / Vendor | Guidewheel listed “from $15,000/yr for 10 machines”; public price removed Sept 2026 | https://pricingsaas.com/companies/guidewheel/diffs/2026W39 · https://www.guidewheel.com/compare/vorne-xl-pricing-real-cost |
| S18 | GetApp UK, Amper listing | Aggreg | Amper: $75–100 per machine per month | https://www.getapp.co.uk/software/2073315/amper |
| S19 | Guidewheel blog, “Machine monitoring software cost” | Vendor | Software ~$240–1,200 per machine per year; hardware ~$500–2,000 per machine | https://www.guidewheel.com/blog/machine-monitoring-software-cost |
| S20 | IndiaMART listing, Pearl Automation OEE system | Aggreg | ₹50,000 per “piece” OEE monitoring system (scope unclear) | https://m.indiamart.com/proddetail/oee-intelligent-machine-performance-loss-monitoring-system-2857218652030.html |
| S21 | IoT ONE, LEANworx Technologies profile | Aggreg | Indian MSME machine monitoring, “cost of a cup of coffee per day per machine” | https://m.iotone.com/supplier/leanworx-technologies/v2343 |
| S22 | Startinup UP, Sochiot startup profile | Gov listing (self-reported) | Per-machine monthly subscription monitoring for Tier-2/3 factories; claims IMM deployments in NCR | https://www.startinup.up.gov.in/crm/Welcome/startup_user_details/NDAwNTc= |
| S23 | Pulse 2.0, Infinite Uptime raises $35M (2025) | Trade | Well-funded Indian predictive-maintenance player focused on large process plants | https://pulse2.com/infinite-uptime-35-million-raised-for-enhancing-manufacturing-intelligence-platform |
| S24 | PrintWeek India, “Samadhan ERP to display its custom solutions at IndiaCorr” | Trade/Vendor (extract) | Corrugation ERP with reel tracking, wastage by job/shift/machine, deckle optimisation, actual-cost-based quotes | https://www.printweek.in/news/samadhan-erp-to-display-its-custom-solutions-at-indiacorr–60962 |
| S25 | IndiaMART, Disha Swarajsoft corrugated costing software | Aggreg | Offline corrugated box costing software ~₹5,000 | https://m.indiamart.com/disha-swaraj-soft |
| S26 | PrintWeek India, ParamERP Speedpeq MIS (c. 2014) | Trade (extract) | Indian MIS for flexo, corrugators and narrow-web; ~100 installations then | https://www.printweek.in/product/paramerps-speedpeq-mis-18464 |
| S27 | PrintWeek India, Shenso/Rogler deals across India (2019) | Trade (extract) | Imported ERP sold to Indian cartons and corrugation, customised | https://www.printweek.in/news/shenso-secures-multiple-deals-for-rogler-software-across-india-41217 |
| S28 | Tally Solutions, “Which ERP is good for Indian printing and packaging units” (July 2026) | Vendor | Order tracking and cost analysis gaps; choice by size, complexity and budget | https://tallysolutions.com/erp-software/which-erp-is-good-for-indian-printing-and-packaging-units-for-order-tracking-and-cost-analysis/ |
| S29 | Amtech, Label Traxx tag-and-label page | Vendor | Label/flexible MIS, ~500 customers; scheduling (Batched) and portal (Siteline) add-ons | https://www.amtechsoftware.com/industries/tag-label/ |
| S30 | Software Advice, Epicor Advanced MES (Mattec) | Aggreg | From $399/month listing | https://www.softwareadvice.com/ca/erp/epicor-mattec-profile/ |
| S31 | Plastics Machinery & Manufacturing, TIG MES options | Trade | Entry-level cloud MES for moulders that cannot afford full MES | https://www.plasticsmachinerymanufacturing.com/injection-molding/article/21052308/bgeiselman@plasticsmachinerymagazine.com |
| S32 | OPC Foundation, EUROMAP 77 | Assoc | OPC UA IMM↔MES interface released 2018; supervisory only, no control/safety functions | https://opcfoundation.org/markets-collaboration/plastics-and-rubber-machinery/ |
| S33 | Aaxonix case study, corrugated converter job costing on Zoho | Vendor | 54% fewer job-costing errors after replacing handwritten job sheets + Excel | https://aaxonix.com/resources/case-studies/corrugated-packaging-converter-zoho-job-costing/ |
| S34 | Crowe, “7 causes of pricing leakage for manufacturers” | Expert | Leakage starts with flawed quoting assumptions and manual estimates | https://www.crowe.com/insights/7-causes-of-pricing-leakage-for-manufacturers |
| S35 | Printing Impressions, “Benchmarking productivity” | Trade | Planned makeready waste varies strongly with run length and colours (commercial print) | https://piworld.com/article/benchmarking-productivity-pursuing-profitable-pressrooms-17716/5 |
| S36 | PlasticsToday (Addex); DirectIndustry (TSM) | Trade / Vendor | Automatic gauge control cuts gauge variation 50–70% | https://www.plasticstoday.com/blow-molding/addex-develops-an-enhanced-automatic-external-gauge-system-for-blown-film-extrusion · https://trends.directindustry.com/tsm-control-systems/project-37217-1180341.html |
| S37 | Plastics Technology, “You must dry hygroscopic resins”; resin-drying knowledge centre | Trade | Moisture in nylon/PET/PC/PBT hydrolyses the melt; PET dried to ≤0.005% | https://ptonline.com/columns/you-must-dry-hygroscopic-resins · https://www.ptonline.com/kc/resin-drying/resin-types |
| S38 | Packaging Insights; Polymerupdate (2025–26) | Trade | Plastic Waste Management amendments: recycled-content targets, EPR certificates, reporting, QR/barcode details | https://www.packaginginsights.com/news/india-amends-plastic-waste-rules.html · https://www.polymerupdate.com/Blogs/Details/1461041/All |
| S39 | Hogan Lovells, “India’s DPDP Act brought into force” (Nov 2025) | Law | DPDP Rules notified 13 Nov 2025; phased to ~13 May 2027 | https://www.hoganlovells.com/en/publications/indias-digital-personal-data-protection-act-2023-brought-into-force- |
| S40 | European Commission, CRA reporting page; Espressif developer blog (Sept 2026) | Gov / Vendor | CRA vulnerability reporting from 11 Sep 2026; full application 11 Dec 2027 | https://digital-strategy.ec.europa.eu/en/policies/cra-reporting · https://developer.espressif.com/blog/2026/09/esp32-cra-obligations-and-deadlines/ |
| S41 | Travers Smith, “EU Data Act: compliance countdown for connected products” | Law | Data Act applicable 12 Sep 2025; access-by-design for products placed on market after 12 Sep 2026 | https://www.traverssmith.com/knowledge/knowledge-container/the-eu-data-act-compliance-countdown-for-connected-products/ |
| S42 | Espressif WPC ETA certificate; Freyr Solutions guide | Gov doc / Consultant | WPC ETA self-declaration for Wi-Fi/BLE modules; module approval does not automatically cover the end product | https://www.espressif.com/sites/default/files/ETA-SD-20200704087%20ESP32-PICO-V3-ZERO%20WPC.pdf · https://www.freyrsolutions.com/blog/wpc-compliance-for-wireless-devices-in-india-understanding-eta-licensing-and-market-entry-requirements |
| S43 | UL, “Mandatory Testing and Certification of Telecommunication Equipment (MTCTE)” | Consultant | MTCTE scope lists IoT gateways, smart meters, environmental monitoring endpoints | https://ul.com/insights/mandatory-testing-and-certification-telecommunication-equipment-india |
| S44 | NIMSME, MSME Champions scheme; GimBooks Digital MSME status (2026) | Gov / Aggreg | ZED operational; Lean and Digital MSME status unclear (“yet to be launched” on official page) | https://www.nimsme.gov.in/about-scheme/msme-champions-scheme · https://www.gimbooks.com/blog/digital-msme-scheme/amp/ |
| S45 | IndiaMART, Selec multifunction meter category | Aggreg | Selec MFM383A listed at ~₹2,000–7,800; Modbus variant is MFM383A-C-CE | https://m.indiamart.com/impcat/selec-multifunction-meter.html |
| S46 | Espressif, ESP32-S3-WROOM-1 datasheet | Vendor datasheet (not opened) | Module operating range and security features; verify the variant’s temperature grade | https://www.espressif.com/sites/default/files/documentation/esp32-s3-wroom-1_wroom-1u_datasheet_en.pdf |
| S47 | Rajya Sabha reply (Apr 2022); The Tribune on Haryana HERC tariff | Gov / Trade | Industrial tariffs ~₹3.35–10/kWh by state (2022); Haryana 11 kV ₹6.95/kVAh | https://rsdebate.nic.in/bitstream/123456789/727500/1/PQ_256_05042022_U3829_p434_p434.pdf · https://www.tribuneindia.com/news/haryana/power-shock-consumers-to-pay-30-paise-more-per-unit/amp |
| S48 | Invest India IndBiz, Dadra & Nagar Haveli and Daman & Diu | Gov | UT claims ~28% of India’s plastic production | https://indbiz.gov.in/state/dadra-and-nagar-haveli-daman-diu |
| S49 | IBISWorld, Latvia plastic product manufacturing (2025); Scoris registry extracts | Aggreg | Latvian plastic packaging firms are mostly small (e.g. ET Packaging Latvia, 23 employees) | https://www.ibisworld.com/latvia/industry/plastic-product-manufacturing/200162/ · https://scoris.eu/company/LV/40003823905 |
| S50 | Expert Market Research, corrugated box price trends (2026) | Aggreg | Global corrugated box prices +2.2% in H1 2026 | https://www.expertmarketresearch.com/price-forecast/corrugated-box-price-trends |
| S51 | Domino Printing blog, label cost calculator (2025) | Vendor | Click-charge averaging mis-prices individual label jobs | https://www.domino-printing.com/en/blog/2025/label-cost-calculator-margins |
| S52 | Gelato Connect, print shop margin and pricing discipline | Vendor | Estimators price the same job differently; logic lives in heads and spreadsheets | https://www.gelato.com/connect/article/print-shop-margin-uplift-pricing-discipline |
| S53 | EcoAxis AxisPlast 4.0 deck (SlideShare) | Vendor | Plastics IoT feature set: OEE, downtime, rejection analysis, service tickets | https://www.slideshare.net/slideshow/ecoaxis-axisplast-40-smart-manufacturing-for-plastics/150355373 |
| S54 | Zbotic blog, CNC monitoring budget bands (2026) | Vendor | DIY ESP32 ₹2–10k; PLC-based ₹20k–1L; full installs ₹1–10L | https://zbotic.in/cnc-machine-monitoring-oee-and-production-tracking/ |
| S55 | Compressed Air Best Practices, resin dryers | Trade (quotes vendor) | Wellman claim: 80% of PET processing problems trace to drying | https://airbestpractices.com/industries/plastics/energy-saving-compressed-air-resin-dryers |
| S56 | PrintReach support, configuring waste settings | Vendor doc | MIS estimators model setup waste per plate and run waste by quantity | https://support.printreach.com/hc/en-us/articles/41072718428563-How-to-Configure-Waste-Settings |
| S57 | PrintWeek (UK), Boxes Prestige Manroland purchase | Trade | Packaging printer expects new press to halve makeready times | https://printweek.com/content/news/boxes-prestige-to-cut-makeready-times-with-double-manroland-buy |
| S58 | Bobst, Digital Make Ready tool | Vendor | OEM tooling for die-cutting makeready reduction | https://www.bobst.com/aten/services/prepare/quality-control-systems/description/service/digital-make-ready-tool |
| S59 | PrintPlanet forum, “Makeready time” | Operator forum | Operators report 45 min to 2–3 h makeready depending on presets | https://printplanet.com/threads/makeready-time.15905 |
| S60 | EU Digital Innovation Hubs, condition monitoring of IMMs | Gov case | Public-funded IMM condition-monitoring retrofit example | https://european-digital-innovation-hubs.ec.europa.eu/knowledge-hub/success-stories/condition-based-monitoring-injection-moulding-machines-using-real |
| S61 | DLP Magazine, Label Traxx v8 | Trade | Cerm and Label Traxx are the leading specialist label MIS vendors | https://www.dlpmag.com/?p=20133 |
| S62 | PrintWeek India, “IndiaCorr show reaffirms growth in the sector” | Trade | IndiaCorr Expo is an active corrugation trade fair (sales channel) | https://www.printweek.in/news/indiacorr-show-reaffirms-growth-in-the-sector-56740 |

## Stated from prior knowledge, not re-verified in this session

These are flagged [PK] where they appear in the report. Check each one against the primary text before relying on it.

- EU Radio Equipment Directive delegated act (EU) 2022/30 on cybersecurity, applicable from 1 Aug 2025, with harmonised standards EN 18031-1/-2/-3.

- EU Machinery Regulation (EU) 2023/1230, applicable from 20 Jan 2027.

- CERT-In Directions of 28 Apr 2022, including 6-hour incident reporting and 180-day log retention.

- Central Electricity Authority (Measures relating to Safety and Electric Supply) Regulations, 2023: electrical work by authorised or licensed persons.

- IEC 61010-1 (safety of measurement/control equipment), IEC 61326-1 (EMC for measurement/control equipment), IEC 60529 (IP ratings), IEC 62443 (industrial cybersecurity, voluntary), ETSI EN 303 645.

- ESP32 family facts: classic ESP32 has an Ethernet MAC (RMII); ESP32-S3 has none (use a W5500 SPI Ethernet chip); Secure Boot V2 and flash encryption on current parts; ESP32-C6 adds Wi-Fi 6 and 802.15.4.